###### KERALA TRANSPORT DEVELOPMENT FINANCE

###### CORPORATION LIMITED

Shopping Complex at Kozhikode  ( Terminal Bus Station) -Design, Supply, Installation, Testing and Commissioning of Sewage Treatment Plant

#### TENDER NO. 31/BOTP/KTDFC/2015

TENDER DOCUMENTS

##### PART I

GENERAL  CONDITIONS  OF  CONTRACT

            - AND

INSTRUCTIONS  TO  TENDERERS

KTDFC

TRANS TOWERS

THIRUVANANTHAPURAM – 14

PRINCIPAL PROJECT CONSULTANT

                - ABSTRACT OF CONTENTS

### Sl. No.	 Section	Main Heading

1		Tender Notice and guidance

2                                     A1	Agreement to accompany in Kerala Stamp Paper to the value Rs.100/-

A2         	           Affidavit to accompany in Kerala        				  Stamp Paper to the value Rs. 100/-

3	B1	Declaration by Tenderer

B2	Nomination Form

4	C1	Agreement Form

C2                            Form of Bank Guarantee in lieu of                 Earnest Money

C3	Form of Bank Guarantee in Lieu of Security Deposit

C4                             Form of Bank Guarantee for

receiving Mobilisation Advance

5                                       D	General Conditions of Contract and Instructions to Tenderers

6                                       E                            Safety Engineering and Safety Code

7                                       F	Safeguards for Environmental Protection

# KERALA TRANSPORT DEVELOPMENT FINANCE CORPORATION LTD.

## TENDER NOTICE AND GUIDANCE

### TENDER NO. 31/BOTP/KTDFC/2015

Shopping Complex at Kozhikode ( Terminal Bus Station ) - Design, Supply, Installation, Testing and Commissioning of Sewage Treatment Plant

Sealed competitive tenders are invited, by Kerala Transport Development Finance Corporation Limited (KTDFC Ltd.) from experienced contractors in this field  for the  Shopping Complex at Kozhikode ( Terminal Bus Station)- Design, Supply, Installation, Testing and Commissioning of Sewage Treatment Plant.

- This tender is for the  Shopping Complex at Kozhikode ( Terminal Bus Station)- Design, Supply, Installation, Testing and Commissioning of Sewage Treatment Plant .Tenders are to be submitted  in 2-bid system as detailed below. Tender forms will be available for sale in KTDFC, Head office at Vazhuthacaud, Thiruvananthapuram from 28.02.2015 onwards, during office hours.

- Technical Bid and Price Bid are to be submitted separately in prescribed formats. The Technical Bid shall include technical bid document and information about the tenderer as mentioned in para 7, (a) to (h) of this tender notice with all required evidence in the form of certificates from relevant parties and shall not contain the price offer. The Price Bid shall show clearly the rate quoted, based on Part IV   Tender Schedule of the tender document.

Technical Bid and Price Bid shall be enclosed in separate envelops, sealed and superscribed “Technical Bid” and “Price Bid” as the case may be, and the two envelops together shall be enclosed in another cover (the Tender cover) and sealed and addressed to the Principal Project Consultant, KTDFC, Trans Towers, 6th Floor, Vazhuthacaud, Thiruvananthapuram-695014. Envelope containing the Technical Bid shall also contain the prescribed EMD, the Preliminary Agreement and the Affidavit as detailed in these documents. Tenders without EMD, Preliminary Agreement and Affidavit will be rejected.

The cover containing Technical Bid shall contain all the documents other than Price Bid.

- The details of tender is given below :

| Period of completion of work | EMD | Last date and time of submission of tender | Date and time of opening of technical bid | Date and time of opening of price bid | Validity period |
| --- | --- | --- | --- | --- | --- |
| Two months | Rs.50,000 | 15.00 hrs on 11.03.2015 | 15.00 hrs on 12.03.2015 | 15.00 hrs on 13.03.2015 | 4 months |

Please note that there will not be any pre bid meeting with intending tenderers.

- The Bid will be opened as per the schedule mentioned in para (3) of this tender notice. Technical Bids will be opened first and evaluated.

- Price Bids of the tenderers qualifying on evaluation of Technical Bids shall be opened after the technical qualification process, in succession. Price Bids of tenderers not qualified on evaluation of Technical Bids will not be opened.

- E.M.D. shall be in the form of Demand Draft/ Banker’s cheque of State Bank of India or any of its subsidiaries, Nationalized Banks or Scheduled Banks or by Bank Guarantees in favour of the Managing Director, Kerala Transport Development Finance Corporation Limited (KTDFC) (in specimen form furnished with tender documents). Demand Draft/ Banker’s cheque shall be drawn in favour of the Managing Director, Kerala Transport Development Finance Corporation Limited, payable at Thiruvananthapuram. EMD shall be enclosed in the envelope containing the Technical Bid. Tenders without the Earnest Money will be summarily rejected.

- E.M.D. shall be in the form of Demand Draft/ Banker’s cheque of State Bank of India or any of its subsidiaries, Nationalized Banks or Scheduled Banks or by Bank Guarantees in favour of the Managing Director, Kerala Transport Development Finance Corporation Limited (KTDFC) (in specimen form furnished with tender documents). Demand Draft/ Banker’s cheque shall be drawn in favour of the Managing Director, Kerala Transport Development Finance Corporation Limited, payable at Thiruvananthapuram. EMD shall be enclosed in the envelope containing the Technical Bid. Tenders without the Earnest Money will be summarily rejected.

- Details of the following are required to be filled in the Tender form as part of the Technical Bid and attested copies / originals of the required documents shall be presented on request within 5 days from the date of request.

(a)	Copy of the proof of average annual financial turn over during the last 5 financial years ending 31.03.2014. For the tenderer to be qualified for this tender, the average annual financial turn over during the above five year period should not have been less than 10 lakhs as per tender schedule.

(b)	List of successfully completed similar works during the last 5 years ending on the last day of the month previous to the one in which tenders are invited along with proof

- Copy of the Constitution and Memorandum and Articles of Association of the Firm along with names of Directors / Partners, whichever is applicable.

- List of technical personnel proposed to be mobilized for this work, with details of qualification and experience.

- Copy of balance sheet for previous three financial years ending 31.03.2014. For the tenderer to be qualified for this tender, it is essential that the tenderer has not incurred any loss in the last 2 previous years ending 31.03.2014.

- List of modern machinery / tools and plant and modern equipments proposed to be mobilised for this work, at the site.

- An affidavit on stamp paper worth Rs. 100/- in original.

  - In case any ambiguity / incorrectness / deficiency is noticed in the documents (list of documents) submitted at any stage, the tenderer shall be entirely responsible and liable for any action by the KTDFC deemed fit under the Law including termination of contract, and

  - In case the period of completion of the project is delayed due to any failure of the Contractor/Firm it is agreeable to take any action against the Contractor including termination of contract and executing the remaining work at the risk and cost of the Contractor/Firm, through any other Firm or Agency.

(h) Preliminary Agreement, Declaration and Nomination executed in the manner mentioned in Sections – A, B1 and B2 of these tender documents respectively all in original shall be submitted with the tender.

- Tenderers who are qualified on evaluation of Bids shall also produce the following documents, when requested.

- Valid PAN number/PNR or GIR/ SERVICE TAX Registration details.

- Proof of registration with VAT, PF, ESI, and valid SALES TAX clearance certificate.

- Copies of the above certificates/documents shall be submitted by the Tenderer under their signature with seal and should be duly attested by a Gazetted Officer. Original documents shall have to be produced as and when required for cross verification.(These documents and any other documents that may be required shall be produced within 5 days on request from KTDFC failing which the tender will be rejected and the EMD forfeited)

- Tenderers should quote rate for each item. If rate is not quoted or left blank rate will be    considered as zero.

- Quantity under any item can vary as per the discretion of competent authority, to any extent, but the work shall be executed at the quoted rates irrespective of any variation in quantity and the cost will be calculated on the quoted rate.

- Successful tenderer shall remit, before execution of the Agreement, the Security Deposit to KTDFC which  will be 5% of  the value of the agreed amount.  The Security Deposit will be refunded without any interest after the defect liability period of one year from the date of completion of work. If required by the successful tenderer the amount of EMD shall be transferred towards the Security Deposit and the balance amount, if any, has to be remitted by the successful tenderer. Security Deposit can also be made by way of Bank Guarantee in favour of the Managing Director, Kerala Transport Development Finance Corporation Ltd. (in the specimen form mentioned in Section- C3 of the Tender Documents).

- Successful tenderer shall obtain all statutory certificates from Kerala State Pollution Control Board. Necessary statutory fees to be remitted will be borne by KTDFC.

- EMDs of the unsuccessful tenderers will be refunded within a week after retaining the EMDs of the first 3 lowest quoted tenderers (ie. L1, L2 & L3).  EMDs of L2 and L3 will be refunded on executing the agreement with the successful tenderer.

- When the Tenderer submits the tender, it will be presumed that the tenderer understood clearly all the contents of all parts of the tender documents including the annexures and agree in all respects.

- Duly filled and authenticated tender documents can be sent by post / courier or by hand delivery so as to reach the addressee before 15.00 hrs on 11.03.2015.

- KTDFC reserves the right to accept or reject any bid of any Tenderer on reason of deficiency in Technical Bid or unreasonableness of Price Bid of the technically qualified Bidders.

- In case the period of completion of the project is delayed due to any failure of the Contractor, it is at the absolute discretion of KTDFC to take any action against the Contractor including termination of Contract and executing the remaining work at the risk and cost of the Contractor, through any other firm or agency.

- For technical clarifications / guidance tenderers are requested to contact this office during office hours on any working day before the due date of tenders.

- If any difference noted in the rates quoted by the contract In figures and words of each items least will be taken.

Principal Project Consultant

Dated 28.02.2015								KTDFC

SECTION - A1

Agreement to Accompany on Kerala Stamp paper

to the value of `. 100/- (Preliminary Agreement)

(To be enclosed in original in the envelope containing the Technical Bid)

Place………….

Date…………..

From

…………………………..

…………………………..

…………………………..

(Name and address of the tenderer)

To

Principal Project Consultant

Kerala Transport Development Finance Corporation Ltd.,

Level 8,6th Floor, Trans Towers, Vazhuthacaud, Thiruvanathapuram-695 014

Dear Sir,

WHEREAS  in response to the invitation for tenders as per Notification No……………  dated ………………and subsequent amendments thereto by the Kerala Transport Development Finance Corporation Ltd. (hereinafter referred to as “the Corporation”).

I/We ……………………… (Name and address of the tenderer) have submitted to the Corporation a tender for the work of Construction of Shopping Complex at Kozhikode ( Terminal Bus Station)- Design, Supply, Installation, testing and Commissioning of sewage Treatment plant  specified therein subject to the terms and conditions contained in the said tender documents.

AND WHEREAS I/We have furnished the required EMD of Rs. 50,000/- (Rupees fifty thousand only) as earnest money by............................................................... and agreed to deposit 5% of the quoted PAC as performance guarantee / furnish a Bank Guarantee  of the contract, in case my/our tender is accepted by the Corporation.

NOW it is hereby absolutely, unconditionally and irrevocably agreed as follows:

- In case the tender submitted by me/us is accepted by the Corporation with or with out modifications and the contract for the work of  shopping complex at Kozhikode  ( Terminal Bus Station)- Design, Supply, Installation, testing and Commissioning of sewage Treatment plant  and  is awarded to me/us, I/We shall within 7 days of acceptance of my/our tender execute an agreement with the Corporation, after depositing the Security Deposit as above mentioned, incorporating all the terms and conditions under which the Corporation accepts my/our tender and shall also commence the work to be performed under the contract after execution of the agreement within the above stipulated period of time.

2. 	In case I/We fail to comply any of the conditions including the execution of the agreement as aforesaid incorporating the terms and conditions governing the contract and for all sums found due to Corporation under or by virtue of this Agreement,  the Corporation shall have power and authority to recover from me/us any loss or damages caused to the Corporation by such breach as may be determined by the Corporation, appropriating the moneys inclusive of earnest money deposit or/any kind of security furnished by me/us and or from any amount payable to me/us from the Corporation in relation with any other contracts and I/ We shall not raise any demur or protest regarding such recoveries by the Corporation and if the money or security is found to be inadequate to be recovered, the deficit amount can be recovered from me/ us and my/ our properties both movable and immovable by taking any legal actions including actions as per the provisions of the Kerala Revenue Recovery Act, 1968 as if such sums are arrears of land revenue and will have no claim or right over the moneys and / or securities and earnest money appropriated by the Corporation and those moneys and/ or securities shall belong to the Corporation.

Yours faithfully,

……………………….

(Signature of the Tenderer /

Person authorized to represent

the tender in case the tenderer

is a Firm or Company )

Name................................................

In the presence of Witnesses:

1.

2.

SECTION A2

AFFIDAVIT

(To be furnished on `. 100/- Stamp Paper)

(To be enclosed in original in the envelope containing the Technical Bid)

I / We hereby undertake that the information furnished by me / us is true and that in case any ambiguity / incorrectness / deficiency is noticed in any of the documents submitted at any stage (list of documents furnished), I / We shall be entirely responsible and liable for any appropriate action by the KTDFC deemed fit. I / We also hereby absolutely and unconditionally agree that in case the period of completion of the work gets extended or the completion of the work is delayed due to any failure on my/our part, KTDFC may take any action against me / us, as per tender conditions, including termination of contract and executing the remaining work at my/our risk and cost, through any other Firm or Agency.

Name and Designation                                                                 Signature of Tenderer

Date:

SECTION – B1

DECLARATION BY TENDERER

(To be enclosed in original in the envelope containing the Technical Bid)

I,………………………………..………………………………………………....hereby declare that I am not in any way related to any of Corporation’s servants in charge of or having control of this work. I agree that, if at any stage, it is found that this declaration is untrue the earnest money/ security deposit remitted by me will be forfeited and the contract entered will stand cancelled. It is understood that the relationship with Corporation’s servant referred to herein will be restricted to my Father, Mother, Son, Daughter, Brother, Sister, Direct Uncle, Nephew, Niece, Father-in-law, Mother-in-law, Brother-in-law, Sister-in-law, and First cousins.

Place:                                                                                              Signature of Tenderer

Date:

SECTION – B2

NOMINATION FORM

(To be enclosed in the envelope containing the Technical Bid)

(Not to be executed if the tenderer is a Company or Partnership Firm)

I, ………………………………………………………. , do hereby nominate and authorize Sri./Smt……………………………………….son / daughter of …………………….….. aged..... years of ………………………………….house of ……………………………………………........

Village of ……………………………………Taluk of ………………………..…………...District residing at…….………………..…………………… to receive all or any sums found due to me under the terms of the contract ……………..………………………………… (Agreement Number and details of contract) in the event of my death before the amount has become payable /having become payable, but has not been paid.

Signature

Name

Address

Signed in the presence of witnesses

1.

2.

# SECTION   -  C1

FORM OF AGREEMENT

(To be executed by the successful tenderer on Kerala Stamp Paper worth `. 100/-

on award of contract)

Articles of Agreement No………………………………………….…. made on this the……………………………….…….. day of ………………...…………………….  2015 Sri…………………………………………………………………………………………… …………………………………………………… (here enter name, designation and address of the person representing KTDFC) acting for and on behalf of the Kerala Transport Development Finance Corporation Limited, a Company registered under the Companies Act 1956 and having its registered office at Level 8 (6th Floor),Trans Towers, Vazhuthacaud, Thiruvananthapuram-14 (hereinafter called the “Corporation/ Agreement Authority” which expression shall, unless otherwise excluded by or repugnant to the context or meaning thereof include its successor and legal representatives) of the one part and Sri/Smt…………..……………….…….……………..……… of ..………................................ …..................Company  Limited / Partnership firm / Proprietorship / body corporate / any other body incorporated under the ............................................……………………....................................…….and having its registered office/permanent office at…………………………………….........……….. (here in after called the “Contractor” which expression shall unless otherwise excluded by or repugnant to the context or meaning thereof, include his/ its executors, administrators, successors and legal representatives) on the other part.

WHEREAS the Corporation is desirous of starting and finishing the work  Shopping Complex at Kozhikode ( Terminal bus Station)-  Design, Supply, Installation, testing and Commissioning of sewage Treatment plant   at an early date and duly finishing it for the benefit of the people;

AND WHEREAS the Contractor has tendered in response to the Tender Notice No. 31/BOTP/KTDFC/2015 dated.28.02.2015 for the work  Shopping Complex at Kozhikode ( Terminal bus Station)- Design, Supply, Installation, testing and Commissioning of sewage Treatment plant  as per specifications, drawings and conditions mentioned hereinafter and appended to this Agreement;

AND WHEREAS the Corporation has been pleased to accept the tender being technically sound and price wise reasonable for `. ....................... (Rupees...............................………........................  only) without any modification / with the modifications incorporated as Annexures and has accordingly issued acceptance letter no ................................. dated................................. thereby awarding the contract, subject to the terms and conditions mentioned therein as well as in the tender documents;

AND WHEREAS  the  Contractor    has  furnished  Security Deposit of Rs. ………………(Rupees .………………….  ................................only) /Bank  Guarantee No……………………… Dated …………..………… for a sum of `.……………………   (Rupees.........................……. ............…… …… only) in lieu of Security Deposit, for the proper, specific and timely performance and due completion of the contract in every respect;

NOW, THEREFORE, THIS AGREEMENT WITNESSES as follows.

## ARTICLE  I :  SCOPE OF WORK

The Contractor shall perform everything required to be performed for the work “  Shopping Complex at Kozhikode - ( Terminal Bus Station)  -  Design, Supply, Installation, Testing and Commissioning of sewage Treatment plant from commencement till completion by ensuring quality, timeliness, functionality and aesthetics,  as described in and could be gathered from the tender / project documents appended herewith so that they will be finished in a functionally and aesthetically complete  form. Contractor shall mobilize and furnish all labour, materials, tools, plant and equipment and ensure all other expenses required to perform the work except to the extent provided in the attached documents and the Contractor shall complete every item of work in professional manner complete in every respect strictly in accordance with drawings, specifications and conditions of contract and in compliance of all laws, rules and norms.

The Contractor shall keep the data in respect of day to day activities, at the site and quantity and quality of materials used every day shall be kept in a computerised format appropriate for this daily input purpose and such data should be accessible to KTDFC through broad band connectivity to KTDFC.

The Contractor shall furnish the work plan in the form of CPM/PERT chart, giving details of activities from commencement to completion with start dates and end dates of significant activities, adhering strictly to the time period one month for the completion of the work from commencement, and this shall form part of the agreement.

ARTICLE  II:  PAYMENT

In consideration to what the Contractor does under the provision of the contract strictly in accordance with the items, quality and specifications thereof, the Corporation agrees to pay the Contractor in Indian currency for the work as shown in schedule of items which includes all the items of work contemplated under the agreement at the rate / rates finally accepted, in the work order (letter of award of work).

ARTICLE  III:  COMMENCEMENT AND COMPLETION

The work to be performed under this contract shall be commenced by the Contractor within 7 days from the date of award of Contract and shall be diligently proceeded / executed until it is complete in every respect, ensuring the best quality. It shall be made ready to be taken over by the agreement authority on or before ……………….…. (Two months from date of commencement of the work, reckoned as the first day after 7 days from the date of award).

ARTICLE   IV:  COMPONENT PARTS OF THE AGREEMENT

The Contract documents among other things consist of:

i	This agreement on stamp paper.

ii	Tender document consisting of Technical Bid, Tender Form, Agreement to accompany the Bid, Affidavit, Declaration, Bank guarantees (if intended), General Conditions of Contract and Instructions to Tenderers, Safety Engineering and Safety Code, Safe guards for Environmental Protection, General Specifications, Additional Conditions and Technical Specifications and KTDFC approved drawings from the Architect.

iii	Corrections and amendments to the specifications and conditions of contract, if any.

iv	Annexures, if any, to the above volume containing the changes in specifications and conditions of contract arrived after mutual negotiations before awarding the work.

v	Nomination.

vi	Drawings as listed in the conditions of contract.

vii	Tender Schedule and Price Bid, as finally accepted before the award of contract..

viii	Any conditions in writing insisted by statutory / developmental / regulatory / service authorities at any time till completion certificate is issued / building number is issued.

ix	Any changes / modifications in specifications/ quality to be implemented in pursuance of any new norms / best practices needed for compliance of green building technology certification, modern urban planning initiatives etc.

x	Acceptance letter no …................. dated …................. thereby awarding the contract to the Contractor.

The documents, changes, modifications, etc mentioned in sub clauses (ii) to (x) above and such other conditions as may be prescribed by the Corporation in its best interest shall be binding between the parties and shall form part of this Agreement as if incorporated and the same shall always be construed as agreed to be accepted by the Contractor herein. In cases of contradictions regarding the clauses of various documents which form part of this Agreement, the meaning and clarification derived from the latest among them will hold good for all such purposes.

ARTICLE  V:  ON ANNEXURE

In case of modifications, if any, Annexure containing all modifications agreed to alone will be appended and not the intervening correspondences between the parties and all such correspondence including tender forwarding letters will be inoperative.

ARTCLE VI:  RATES TO HOLD GOOD IN CASE THE PERIOD OF THE 			     CONTRACT IS EXTENDED

The rate / rates finally accepted by the Corporation shall hold good for all works done towards the completion of the contract whether during the period mentioned herein or during the extended period, if any. No revision of rates for the works shall be allowed on any ground or any reason during the currency of this contract or during the extended period of contract, if any.

ARTICLE VII :  SERVICE OF NOTICE

Every notice to be given to the Contractor may be given to him personally or left at his residence or last known place of abode or business or handed over to his agent, personally or may be addressed to the contractor by post at his usual or last known place of abode or business and if so addressed and posted, the same shall be deemed to have been served on the Contractor on the date on which in the ordinary course of post, a letter so addressed and posted would reach his place of abode or business. nb

ARTICLE VIII :  ASSIGNMENT AND SUBLETTING

The Contractor shall not assign or make over the contract or the benefits or burdens thereof or any part thereof to any other person or persons or corporate body. The Contractor shall not underlet or sublet to any person or persons or corporate body the execution of the contract or any part thereof without the consent, in writing, of the Corporation. The Corporation shall have absolute power to refuse such consent or rescind such consent,  if given, at any time, if the Corporation is not satisfied with the manner in which the contract is being executed and no allowances or compensations shall be made to the Contractor or the sub-contractor upon such rescission, provided always that if such consent be given at any time, the Contractor shall not be relieved from any obligations, duty or responsibility under this contract. The Contractor or Sub Contractor, as the case may be, shall not raise any claim, dispute, etc against any of the above mentioned matters.

ARTICLE IX :  INSOLVENCY OR LIQUIDATION

In case the Contractor becomes insolvent or has applied for the same or goes into liquidation or has applied for the same or makes or proposes to make any assignment for the benefit of his creditors or proposes any composition with his creditors for the settlement of his debts or carries on his business or the contract under inspection on behalf of his creditors or in case any receiving order or orders for the administration of his estate after made against him, or in case the Contractor  commit any act of insolvency, the Contractor shall have rendered himself liable to damages amounting the whole of his security deposit and the contract may be terminated and the Agreement

Authority may complete the contract in such time and manner by such persons as the Corporation shall think fit. But such termination of the contract shall be without any prejudice to any right of remedy of the Corporation against the Contractor or his sureties in respect of any breach of contract committed by the Contractor.

ARTICLE X :  BREACH OF CONTRACT

If the Contractor commits default, failure, negligence or breach in complying with all or any of the terms or conditions of the Contract, the Corporation shall be entitled to recover from the Contractor all damages, losses and expenses it might suffer thereby. Amount thus due could be recovered from the Contractor by recovering the amount from the Security Deposit and the balance amount, if any with applicable interest, shall be recovered from the Contractor and all of his assets, both movable and immovable, in any manner the Corporation  chooses including recovery by Revenue Recovery Proceedings as per the provisions of the Kerala Revenue Recovery Act. The Corporation can also terminate the contract, at its discretion, in such circumstances and execute the remaining work at the risk and cost of the Contractor, through any other Agency or Firm. All applicable clauses and provisions in this Agreement as well as those which form part of the Agreement shall be applicable against the Contractor by the Corporation in the above mentioned circumstances.

ARTICLE XI :   DELAY IN COMPLETION OF THE WORK

In case, the Contractor fails to complete the work in all respects within the scheduled time period due to any failure, negligence, inactions, etc from the part of the Contractor, the Corporation, at its absolute discretion, can take any action against the Contractor as per the provisions herein or forming part of this Agreement, including termination of the contract and executing the remaining work at the risk and cost of the Contractor, through any other Firm or Agency.

ARTICLE XII :   RELEASE OF SECURITY DEPOSIT

The Security Deposit / Bank Guarantee furnished in lieu of Security Deposit by the Contractor will be released after the Agreement Authority is satisfied that the Contractor has performed the contract in a full, complete and satisfactory manner and after the satisfactory completion of the defect liability period of one year or any other period as specified in the accompanying documents. If the Security Deposit / Bank Guarantee has been encashed, it will be returned to the Contractor upon the Contractor complying the same upto the satisfaction of the  Agreement Authority to the aforesaid effect. However the Corporation will be entitled to deduct there from the amount of damages, costs, charges and expenses found due to the Corporation from the Contractor.

ARTICLE XIII

The Contractor hereby agrees to extend the period of validity of Bank Guarantees furnished by him towards Security Deposit under this contract till satisfactory completion of the work and completion of the defect liability period as detailed in Article XII.

ARTICLE XIV

The words denoting one gender shall include other or both genders and singular shall include plural, wherever the context so requires/permits.

ARTICLE  XV

Disputes, if any, arising out of and/or relating to this Agreement including any and all other related documents that are/ may be executed between/ by the parties hereto, shall be subject to the exclusive jurisdiction of Courts of competence in Thiruvananthapuram, Kerala.

IN WITNESS WHEREOF the parties hereto have hereunto set their hands and seals on the day, month and year first above written:

Signed sealed and delivered by  Shri/Smt ........................................................................

for and on behalf of the Corporation.

Authorised Signatory

For and on behalf of the Corporation

In the presence of:

- Full Name, Address and Signature

- Full Name, Address and Signature

Signed, sealed and delivered by Shri/Smt …………………………………………….

#### Contractor

In the presence of:

- Full Name, Address and Signature

- Full Name, Address and Signature.

# SECTION – C2

FORM OF BANK GUARANTEE IN LIEU OF

EARNEST MONEY DEPOSIT

(To be furnished from a Bank of choice of the Corporation)

(On stamp paper worth `. 100/-)

(To be enclosed in the envelope containing to Technical Bid in case

EMD is furnished as Bank Guarantee)

Guarantee No.                                                                                          Place:

Date:

To

The Managing Director,

Kerala Transport Development Finance Corporation Limited,

Level 8 (6th Floor), Trans Towers, Vazhuthacaud,

Thiruvananthapuram

In consideration of the Kerala Transport Development Finance Corporation Limited (hereinafter referred to as the “Corporation”) having allowed M/s …………………………… ………………………………………………… (Here enter the name of the firm), (hereinafter referred to as “the Tenderer”) to submit the tender against Tender No: 30/BOTP/ KTDFC/2015 without earnest money deposit in cash according to the conditions of the tender notification, we, ……………………………………………… ……………………………………………..., a Bank incorporated under the …....................................................... Act and having its registered office at….……………………. (herein after referred to as “the Bank”) agree with the Corporation as follows :

- That the Bank shall in the event of the Tenderer withdrawing the tender before date of firmness stipulated or in the event of the Tenderer committing default in furnishing security deposit after the acceptance of the tender by or on behalf of the Corporation or in the event of the Tenderer failing or refusing to execute the agreement and to commence the work as required by the Corporation after the acceptance of the tender or for any other reasons or grounds pay at once to the Corporation without any demur or protest on a mere demand by the Managing Director of the Corporation the sum of Rs. 50,000/- (Rupees fifty thousand only) provided that if any question arises as to whether the occasion has arisen for the demand of the amount covered by the Bank Guarantee or as to whether the Tenderer has committed default in furnishing Security Deposit or fails or refuses to enter into agreement with the Corporation and to commence the work, as required by the Corporation or for any other reasons or grounds, the decision of the Managing Director, Kerala Transport Development Finance Corporation Limited shall be final and shall be accepted by the Bank without any reference to the Tenderer.

- That this Bank Guarantee shall be enforceable against the Bank even if there is any liability outstanding in favour of the Bank from the Tenderer including any charge or any liability under any negotiable instrument.

- That to give effect to this guarantee the Managing Director (the Corporation) shall be at liberty to act as though the Bank were the principal debtor.

- That this guarantee shall not be avoided, released or affected by any variation in the terms of the tender acceptance or agreement between the Contractor and the Corporation or any indulgence shown by the Managing Director or by any officer subordinate to him or grant of time by the Corporation to the Tenderer or for any reason whatsover, notice of which has been hereby waived.

- That this guarantee shall remain in full force and effect not withstanding any neglect or forbearance or delay in the enforcement of the terms of the tender by the Corporation.

- That the Bank shall not revoke this guarantee during its currency except with the previous consent in writing of the Managing Director, Kerala Transport Development Finance Corporation Ltd, Thiruvananthapuram.

- That the liability of the Bank under this guarantee shall not exceed `. 50,000/- (Rupees Fifty thousand only).

- This guarantee shall be in  force for a period  of 6 months from the date of this tender, viz. till the midnight of …. -….-.2015 and shall hold good for all the demands  made  by the Managing Director  of the Corporation in the meanwhile.

9. That the Bank understood that the Corporation has the right to claim the full amount under 	this guarantee on a mere demand by the Managing Director (the Corporation) and on such 	demand  being  made  by  the  Managing  Director,  the  Bank  shall  pay  the  amount  of     	`. 50,000/- (Rupees Fifty  thousand only) under the guarantee to the Corporation.

10. That the expression the Bank, the Corporation and the Contractor shall include their successors, executors and permitted assignees as well.

11. That unless a demand or claim is made on the Bank before ...-….-.2015, the Bank                          	shall be discharged from all liabilities under this guarantee thereafter.

12. Sri. …………………...........................................................… (Here enter Name and  	Designation) has got full   authority   under ................................. (if the authority is 	under a resolution the number and date of the same should be specified; if  the authority is 	vested as per the provision contained  in any Act, rules or bye-laws, the number of the 	section or rules or  bye-laws,  as the  case may be,  should be  specified)  to execute 	this guarantee.

Dated this …………………………day of ………………………2015

Signature:

Designation:

(Seal of the Bank)

In the presence of Witnesses:

1. Name, Address and Signature:

2. Name, Address and Signature:

SECTION - C3

FORM OF BANK GUARANTEE

IN LIEU OF PERFORMANCE GUARANTEE/ AMOUNT

(To be furnished from a Bank of choice of the Corporation)

(On stamp paper worth `. 100/-)

Guarantee No.                                                                                   Place:

Date:

To

The Managing Director,

Kerala Transport Development Finance Corporation Limited,

Level 8 (6th Floor), Trans Towers, Vazhuthacaud,

Thiruvananthapuram.

WHEREAS the Managing Director, Kerala Transport Development Finance Corporation Limited, Thiruvananthapuram (hereinafter referred to also as the “Corporation”) has awarded the work ion of Shopping Complex at Kozhikode ( Terminal Bus Station)-  Design, Supply, Installation, testing and Commissioning of sewage Treatment plant  to …………………… …......……………………………… (hereinafter referred to as the “Contractor”) pursuant to the Tender Notice No. 30/BOTP/KTDFC/2015 dated …....................... 	AND WHEREAS as per the terms of the contract to be executed, the Contractor may furnish a Bank Guarantee in a given form in lieu of Security Deposit for an amount of `.…………………(Rupees………………… ………………………………............only);

NOW THEREFORE THESE WITNESSETH as under :

We, ………………………………………………………………………………….…., a Bank incorporated under ….................... Act and having its registered Office at  …………………………………………………………… (here in after referred to as the “Bank”) in consideration of Corporation having agreed to pay the Contractor at rates as provided in the agreement to be executed between them hereby agree with the Corporation.

That it will in the event of the Contractor failing to honour any of the conditions stipulated in the tender and the agreement to be executed or in the event of the Contractor not completing the works as per specifications and drawings or in the event of the Contractor committing breach of the contract or any provisions thereof or in the event of the Contractor failing to renew this guarantee at any time during the currency of the contract and settlement of account including the period covered by its extension, if any, and defect liability period, pay to the Corporation without any demur or protest on a mere demand by the Managing Director, Kerala Transport Development Finance Corporation Limited the amount the Contractor is liable to pay to the Corporation. Any such demand made on the Bank shall be conclusive as regards the amounts due and payable by the Bank under this guarantee. However, our liability under this guarantee shall be restricted to an amount not exceeding `. …......................... (Rupees ……………… ………………........only ).

The Bank understands that the onus of extending the validity of the Bank guarantee in time till the accounts in respect of the contract are finally settled with the Contractor rests with the Contractor.

That in case the validity of the Bank Guarantee is not extended by the Contractor in time and in case the Corporation has not requested the Bank to release the Bank Guarantee to the Contractor before the expiry date specified or extension thereof, the Bank hereby agrees to pay full amount as per this guarantee to the Corporation, on demand from the Corporation.

That irrespective of the provisions herein the Bank understands that the Corporation has the right to claim the full amount without assigning any reason whatsoever to the Bank and the Bank hereby agree that such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this guarantee. When such demands are made the Bank agrees to make the payment without any demur.

That as to whether the occasion has arisen for the demand of the amount covered by the Bank Guarantee the decision of the Managing Director, Kerala Transport Development Finance Corporation Limited shall be final and shall be accepted by the Bank without any reference to the Contractor.

That the Guarantee contained shall remain in full force and effect during the period that would be taken for the performance of the contract and final settlement of account.

That this guarantee shall continue to be enforceable till all the dues under the terms of the contract have been fully paid or till the Managing Director of the Corporation certifies that the terms and conditions of the said contract have been fully and properly carried out by the Contractor and thereby discharged the guarantee.

That this Bank Guarantee shall be enforceable against the Bank as a first charge and not available to be appropriated by the Bank towards claims, if any due to the Contractor to the Bank.

That to give effect to the Guarantee the Managing Director, Kerala Transport Development Finance Corporation Limited shall be at liberty to act as though the Bank were the principal debtors.

That the Guarantee shall not be avoided, released or affected by any variation in the terms of the said contract, or any indulgence shown by the Managing Director, Kerala Transport Development Finance Corporation Limited towards the Contractor, or for any reason whatsover notice of which has been hereby waived.

That this Guarantee shall remain in full force and effect not withstanding any neglect, forbearance or delay in the enforcement of any of the terms of the contract.

And that the Bank shall not revoke the guarantee during its currency except with previous consent in writing of the Managing Director, Kerala Transport Development Finance Corporation Limited.

That this guarantee shall be in full force for a period of………………………. Months/ years from …………………………………………and it will hold good for all demands made by the Managing Director, Kerala Transport Development Finance Corporation Limited, in the meanwhile (i.e. Validity period is up to ………………)

In witness whereof .........………………………………… (Name) the Manager of the......................................................................................................................................... (here enter  the name and full address of Bank) who is duly authorized in this behalf as per the rules of the Bank hereby set my hand and seal to this on this……………………day of……………………2015 at ..............................................

MANAGER

(Seal of the Bank)

In the presence of Witnesses:

1. Name, Address and Signature:

2. Name, Address and Signature:

#### SECTION – C4

FORM OF BANK GUARANTEE FOR OBTAINING MOBILZATION ADVANCE

Affix Revenue Stamp of required denomination

(To be furnished  from a Bank or choice of  the Corporation)

Guarantee No.                                                                                              Place

Date

To

The Managing Director,

Kerala Transport Development Finance Corporation Limited,

Level 8 (6th Floor), Trans Towers, Vazhuthacaud,

Thiruvananthapuram – 14.

WHEREAS Kerala Transport Development Finance Corporation Limited, Thiruvananthapuram, (hereinafter referred to also as the “Corporation”) and ………………………………………….. (hereinafter referred to as the “Contractor”) have executed Agreement No. ………………………… dated …….. for the work “ shopping Complex at Kozhikode - ( Terminal Bus Station) – Design, Supply, Installation, testing and Commissioning of sewage Treatment plant .

AND WHEREAS, since as per the terms of the above contract, the Corporation has agreed to give the Contractor mobilization advance against Bank Guarantee, subject to specific terms and conditions stipulated in the contract, we, ………….………..……… …………….., a body corporate constituted under ………………………   Act (hereinafter referred to as the “Bank”) agree to issue this Bank Guarantee for mobilization advance to the extent of `. ……………(Rupees …………………………..........................……………… only).

That the Bank shall, in the event of the Contractor failing to honour or breach any of the terms and conditions stipulated in the Agreement relating to the Mobilisation Advance, pay to the Corporation without any demur or protest, on a mere demand by the Managing Director of the Corporation, the amount the Contractor is liable to pay to the Corporation.

The Bank understands that the onus of extending the validity of the Bank Guarantee in time till the accounts in respect of the mobilization advance payment are fully settled rests with the Contractor.

That in case the validity of the Bank Guarantee is not extended by the Contractor in time, before the expiry date specified or extension thereof, the Bank hereby agrees to pay full amount as per this guarantee on demand from the Corporation.

That irrespective of the provision herein the Bank understands that the Corporation has the right to claim the full amount without assigning any reason whatsoever to the Bank and the Bank hereby agrees that such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this guarantee. When such demands are made the Bank agrees to make the payment at once without any demur or protest.

That as to whether the occasion has arisen for the demand of the amount covered by the Bank Guarantee, the decision of the Managing Director of the Corporation shall be final and shall be accepted by the Bank without any reference to the Contractor.

That the Guarantee contained shall remain in full force and effect during the period that would be taken for settlement of accounts in respect of the mobilization advance paid.

Notwithstanding anything contained herein :

1.        Our liability under this guarantee shall not exceed `. ………………………

(Rupees ……………………………………………………………… only)

2.         This Bank Guarantee shall be valid up to …………………….. and

3.	We are liable to pay the guaranteed amount or any part thereof under the bank guarantee 	only if you serve upon us a written claim or demand on or before 	……/.…./ 2015

(Signature)

MANAGER

(Seal of the Bank)

In the presence of Witnesses:

1. Name, Address and Signature:

2. Name, Address and Signature:

#### SECTION – D

GENERAL CONDITONS OF CONTRACT AND INSTRUCTIONS TO TENDERERS

CONTENTS

Paragraph No.				Title

D. 001					Definition of Terms

D. 002					Submission of Tenders

D. 003					Earnest Money Deposit

D. 004					Doubts about the conditions and specifications

D. 005					Stipulations of additional conditions while tendering

D. 006   				Financial stability of contractor

D. 007        				Acceptance of tender

D. 008	        				Execution of agreement and Security Deposit

D. 009        				Commencement of Work

D. 010	        				Staking out the works

D. 011					Retention money

D. 012          				Tender Rates

D. 013          				Rates of wages and recruitment of labour

D. 014					Adoption of P.W.D. Schedule of rates

D. 015      				Firm period of acceptance

D. 016   				Site Investigations and representations

D. 017					Percentage  rate contract system

D. 018               			Rates for lump sum items

D. 019           				Change in quantity

D. 020         				Right to vary work

D. 021					Correctness of the tender

D. 022					Failure to execute the work

D. 023	      		Signature of the tenderer

D. 024					Power of attorney

D. 025					Quickness and promptness

D. 026					Tax Clearance Certificate

D. 027					Orders after Award

D. 028	          		Labour Rules

D. 029	      		Safety Code

D. 030	   		Safeguards for environmental protection

D. 031		Management of works

D. 032 	      		Law and Order

D. 033			Disputes with labour

D. 034           	Subletting of contract

D. 035 					Labour Reports

D. 036		Removal of sub contractor, sub contractor’s agent and employment of Retired Personnel from Government / Corporation service

D. 037 					Power to add, vary or omit work

D. 038 					Extras

D. 039   				Death, Bankruptcy

D. 040  				Works on site and co-operation with other Contractors

D. 041 	   		Limited possession of site

D. 042 	   		Finds on works

D. 043 	                                    	Inspection

D. 044                                  		Lines and Grades

D. 045  	       			Experience and Qualification of Contractor

D. 046 					Engagement of workmen by Contractor and Workmen’s

compensation

D. 047 					Engineer’s decision

D. 048 		    			Contractor’s representatives and supervision

D. 049 					Due date of payments

D. 050 					Certificate   of the Engineer

D. 051 		Certificate not to affect rights of the Corporation or the Contractor

D. 052 					Suspension of works

D. 053 					Bribes, commission etc

D. 054 					Force Majure

D. 055 					Negligence and termination of contract

D. 056 					Progress

D. 057 					Work carried out at night

D. 058 					Liquidated damages

D. 059 					Terms of payment

D. 060 					Corporation’s right to execute the work

D. 061  				Advance to Contractor

D. 062 					Drawings

D. 063 					Clean up

D. 064					Works to be executed to the satisfaction of the

Engineer-in-charge

D. 065					Execution of works in conformity with the contract

documents

D. 066 					Contract includes all necessary operations

D. 067 					The Contractor to supply and be responsible for the

sufficiency of the means employed

D. 068					Fencing and Lighting

D. 069 					Liability for Damage to works or plant

D. 070					Materials, Workmanship etc

D. 071					Construction / Implementation Programme

D. 072					Patents and/or Copy Rights

D. 073 					Suspension of works on account of climatic conditions

D. 074 		  			Preservation of existing vegetation

D. 075 					Contractor’s camp

D. 076 					Titles of clauses

D. 077 					Jurisdiction

D. 078					No additional compensation for operation not 							mentioned in the specifications

D. 079 					No claim for delay due to dispute etc.

D. 080		  			Misuse of materials

D. 081 					Interference with other works & Safety of the public

D. 082		  			Arbitration

D. 083  				Corporation’s right to split up the work

D. 084					Appointment of Nominee

D. 085					Attestation of Corrections

D. 086					Payment of Solicitor’s fee

D. 087					Materials to be furnished by the Contractor

D. 088		  			Weights of materials

D. 089					Reference to specifications

D. 090					Approval of materials and their storage

D. 091					Protection of work

D. 092					Lien to withhold any payment due to Contractor

D. 093					Contractor’s risk

D. 094					No claim for delay in or failure of assistance

D. 095					Intervention by extraneous forces/ agencies

D. 096					Royalty or other taxes, excise duty etc. and seignorage

charges on stone, sand etc.

D. 097					Toll tax, excise duty or similar taxes levied by

Government or local bodies

D. 098					Statutory Payments

D. 099					Employees of Contractor other than labour

D. 100					Use of materials arranged by Corporation

D. 101		Contractor’s liability not restricted by schedule or specifications

D. 102					Accommodation

D. 103 		                        	Returns to be furnished by the Contractor

D. 104					Possession prior to completion

D. 105					Costing

D. 106					Time limit for claims

D. 107					Completion certificate

D. 108					Status of General Conditions

D. 109					Technical bids

D. 110					Decisions revoked by Corporation/ Chief Engineer

D. 111					Natural calamities

D. 112					Maintenance of records by the contractors

SECTION – D

GENERAL CONDITIONS OF CONTRACT

- 001        DEFINITION OF TERMS

- The “Government” shall mean “The Government of Kerala”

- The Corporation shall mean “The Kerala Transport Development Finance Corporation Limited” (KTDFC).

- The Managing Director shall mean the administrative head of the Kerala Transport Development Finance Corporation Limited, appointed by the Kerala State Government from time to time.

- The Special Consultant shall mean the Special Consultant  (BOT Projects) of the KTDFC and he is in charge of the project or work concerned and he will be the Engineer in charge of the work and will also be referred to as the Engineer. The Special Consultant  may delegate powers to subordinate officers in respect of execution of work.

- Consultants/Architects shall mean persons/firms exclusively entrusted with consultancy services for the Project. They will have access to sites and works for periodical inspection and will advise on quality of work and materials used.

- The ‘Contractor’ shall mean the tenderer whose tender has been accepted by or on behalf of the Corporation and shall include the Contractor, legal/personal representatives, successors and permitted assignees.

- The ‘Sub Contractor’ or ‘Piece work Contractor’ shall mean only the person named in the contract for part of the work or any person to whom any part of the contract has been sublet with the consent in writing of the Corporation and the legal representatives, successors and permitted assignees of such persons.

- The ‘Site’ shall mean and include the lands and buildings over, under, upon and in which the works are to be executed in accordance with the contract.

- The word ‘specification’ shall mean collectively, all the terms and stipulations contained herein including the general conditions and other conditions of contract, technical provisions and Annexure thereto and list of corrections and amendments.

- A ‘month’ or ‘calendar month’ shall mean not only the period from the 1st of the particular month, but also any period between a date in a particular month and the day previous to the corresponding date in the subsequent month unless specifically stated otherwise.

- ‘Fiscal year’ shall mean a year beginning on first April and ending 31st March in the succeeding year.

- ‘Plant’ ‘Work’ or ‘Works’ shall mean and include all plant and materials to be provided and all the work to be done by the Contractor under the contract.

- The ‘contract’ shall mean and include the General Conditions, other conditions of contract agreed to, Specifications, Schedules, Drawings, Annexures, Form of Tender, accepted Schedule of Prices and the Agreement to be entered into.

- The word ‘drawing’ shall mean collectively, all the accompanying general drawings as well as all detailed drawings and revisions of drawings which may be issued by the Chief Engineer/Consultants, from time to time.

- ‘Writing’ shall include any manuscript, type written or printed statement under or over signature or seal as the case may be.

- Words importing the singular number shall include the plural number and plural the singular and the words importing the masculine gender shall include the feminine and the neutral gender where the context so requires.

- ‘Labourer’ shall mean, all categories of labour engaged by the Contractor, his sub contractors and his piece work contractors of work in connection with the execution of the work covered by these specifications. All these labourers shall be deemed to be employed primarily by the Contractor even though the Corporation may stand as principal employer to these contractors to enable them to get the required license as per the Contract Labour Regulation & Abolition Act, 1970.

- The clause headings shall not limit, alter or affect the meaning of the specifications or conditions of tendering.

- ‘The Department’ means the Kerala Transport Development Finance Corporation.

- ‘Agreement Authority’ means the Corporation which competent to enter into agreement with contractors depending upon value of contract and the delegations of powers of the officers of the Corporation.

- ‘Tenderer’ shall mean the person, firm or corporation tendering for the works and his/its executors or administrators, or permitted assignees.

- Whenever figures are shown after the word ‘elevation’ ‘Reduced level’ or an abbreviation thereof they shall mean the height in meters based on benchmarks established by the Corporation at the site.

- The Corporation stores or stores of the Special Consultant  shall mean the stores owned by the KTDFC any where in the state.

- Corporation stores near site shall mean the stores under the control of the Special Consultant  or subordinate officers, located at or near the site of work.

- ‘Time of Completion’ shall mean the period within which the work under this contract is required to be completed satisfactorily in accordance with the specifications, drawings etc. including all extra items required to be executed for satisfactory completion of the work and including all extension of time if any, duly granted by the department.

- The rates agreed will be the percentage rates agreed based on the Tender schedule and shall be valid during the currency of the contract. ‘Currency of contract’ means the period covered from the date of commencement of work to the date of satisfactory completion of work including duly sanctioned extensions. It is emphasized that even in the case of extensions applied for and duly sanctioned for reasons beyond the control of the Corporation and / or the Contractor, the latter will not be entitled to any enhanced rate for the work done during the period so extended. Similarly Contractor shall not be entitled to any enhanced rate for the work during the scheduled time of completion or during any extended period, for any reasons whatsoever.

D. 002           SUBMISSION OF TENDERS

The Contractor who is taking up this work shall arrange and carry out all the works covered by these documents and required for the completion of this part of the Project, including auxiliaries and extras as may be found required during the execution.

Technical Bids and Price Bids are to be submitted separately in prescribed forms. The tender shall include the Technical Bid as well as the Price Bid, with all prescribed documents such as the conditions of tender, all statements and forms annexed to the tender invitation, the general conditions of contract, the schedule of quantities and rates, the specifications, the drawings etc. The tenderers are instructed to submit as part of the tender an agreement accompanying the tender (Preliminary Agreement), sample copy of which is attached to this tender, on Kerala Stamp Paper for the value of Rs.100/- duly signed by him and attested by two witnesses, separately in addition to such other required documents. Tenders without Preliminary agreement in stamp paper of proper value in proper form will be rejected.

The originals of the preliminary agreement to accompany the tender and the EMD or proof of having remitted the EMD and such other documents mentioned in  clause 7 of the Tender Notice and Guidance shall be enclosed in the envelope containing the Technical Bid along with the affidavit in stamp papers (originals) and any other undertaking / document the tenderer intends to submit (originals). All the tender documents other than Price Bid shall be enclosed in the cover superscribed “Technical Bid”.

Technical Bids will be opened first and after evaluating the same the tenderers who are eligible to quote for this work will be selected.  Technical Bid will be evaluated on the basis of predetermined criteria for evaluation. Price Bids of those tenderers who are qualified on evaluation of technical bids will then be opened and evaluated to identify the successful bidder. Price Bids of the bidders who are not qualified on evaluation of Technical Bids will not be opened.

Each tender shall contain an address for service of notice, if necessary or required to be served on or given to the tenderer in connection with the tender.

Each tender shall contain the name, residence and place of business of the person or persons making the tender and shall be signed by the tenderer by digital signature while making online bidding.

Tender by Partnership Firm shall furnish the full names of all partners. It shall be signed in the partnership name by one of the members of the partnership authorized for the purpose or by an authorized representative followed by the name and designation of the person signing.

Tenders by Corporations/Companies shall be signed with the legal name of the Corporation/Company followed by name, state of incorporation and by the signature and designation of the President, Secretary or other person authorized to bind it in the matter.

Attested copy of the constitution of Firm/ Partnership/Company with the name of partners/directors and the instrument authorizing the persons to sign on behalf of the Firm shall be furnished.

The tenderer shall prepare and submit as part of his tender a complete construction / implementation programme, showing in detail his proposed programme of the operation for the orderly performance of the work within the time limit specified. This programme shall be in such form and in such details as to show properly the sequence of operations, the progress for each item or group of like items in the schedule of quantities and rates and the time required for each item or group of like items.

D. 003              EARNEST MONEY DEPOSIT

Each tenderer is required to deposit earnest money as given in the tender notice  in any form as detailed below:

- Cash

- DD/Banker’s cheque drawn in favour of the Managing Director, Kerala Transport 	Development Finance Corporation Limited

- Government Securities

- National Savings Certificates duly endorsed to the Managing Director, by the Post 	office concerned.

- Deposit Receipts of the State Bank of India or any other subsidiaries, Nationalized          Banks, or Scheduled Banks drawn in favour of the Managing Director, Kerala Transport Development Finance Corporation Limited, provided that the Corporation shall have the right to insist that the deposit receipts to be produced shall be from any particular bank of the Corporation’s choice.

- Bank Guarantees: Specimen form for executing Bank Guarantee in lieu of earnest money deposit is enclosed as section C 2. However it may please be noted that Bank Guarantee from approved banks alone will be accepted. The bidder may verify these details from the office of the Corporation before executing the Bank Guarantee. Sureties or Guarantees of insurance firms are not acceptable. Copy of the bank guarantee shall be uploaded with the tender and the original submitted within the prescribed time limit.

Corporation has not exempted any organization from remitting EMD while submitting tenders for this project undertaken by the Corporation.

Earnest money shall be returned to the Contractor after he has furnished security deposit and executed the agreement or otherwise adjusted to the Security Deposit if required by the Contractor. Earnest money of unsuccessful tenders will be returned as early as possible. In the case of second and third lowest tenders, EMD will be retained till the agreement for the work is executed with the successful tenderer or the tender is decided otherwise.

Earnest Money will be forfeited to the Corporation in the event of the successful tenderer refusing to enter into an agreement within 7 days from the date of acceptance of the tender subject to the conditions mentioned in clause D. 008.

D. 004           DOUBTS ABOUT THE CONDITIONS AND SPECIFICATIONS

If the tenderer has any doubt on the meaning of any portion of these instructions or conditions or specifications, he should at once bring it to the Managing Director of the Corporation in writing so that the doubts are removed before the submission of the tender.

D. 005            STIPULATIONS OF ADDITIONAL CONDITIONS WHILE TENDERING

The tenderer shall quote for the work taking into consideration the provisions given    herein in these specifications. No additional conditions shall be stipulated by the tenderer while submitting his tender. However, if the tenderer feels that a condition is required for clarifying some technical issues involved and if that condition does not cause any additional cost, the tender will not be rejected on account of inclusion of that condition.  If the Corporation finds that additional conditions incorporated as above, if any, by the tenderer in the tender are not justified, and if the same is not withdrawn by the tenderer, the Corporation reserves the right to reject the tender outright.

D. 006   	FINANCIAL STABILITY OF CONTRACTOR

The Contractor has to establish his financial stability to the satisfaction of Agreement Authority before executing the agreement. If during execution of the work the Agreement Authority decides that the Contractor has no sufficient financial resources to proceed with the work, the Corporation reserves the right to terminate the contract and arrange the work, to be done through others Firm/Agency at the Contractor’s risk and cost, and in such a case the provision regarding termination of contract shall apply.

D. 007        ACCEPTANCE OF TENDER

A tender shall not be deemed to have been accepted unless and until notice in writing of such acceptance by the Managing Director has been delivered to or sent to the tenderer in person or by registered post to the address appearing in the tender or such of the address notified by the tenderer in writing to the Managing Director or electronically, on line, to the appropriate contact address furnished by the tenderer, for the purpose. The date of acceptance of a tender shall be the date on which the communication regarding acceptance is sent to the tenderer for receipt where it is sought to be served in person to the tenderer, from the office of the Corporation and where the acceptance is conveyed by telegram or post the date on which it is laid with the P&T Department for transmission to the tenderer.  In the case of electronic transmission of the acceptance, the date of acceptance shall be the date on which the mail is sent from the office of the Corporation.

Acceptance of the tender rests with Kerala Transport Development Finance Corporation Limited or its authorized officials who may accept or reject any tender without assigning any reason therefore. The Corporation will not be responsible for any expenses or losses that may be incurred by the tenderer in the preparation of the tender. The terms of this contract cannot be added to, varied or reduced by any oral agreements prior or subsequent to its signature and such oral agreements shall not be valid.

D. 008	        EXECUTION OF AGREEMENT AND SECURITY DEPOSIT

The tenderer to whom the contract is awarded shall within 7 days from the date of acceptance of the tender, execute an agreement in the form prescribed herein and given in Section C-1 after furnishing , amounting to 5% of the quoted PAC. It can be made in any form as in the case of Earnest Money Deposit.

Performance guarantee , if desired to be furnished in the form of Bank Guarantee, shall only be from Banks approved by the KTDFC. A specimen for execution of Bank Guarantee in lieu of performance guarantee  is included in this document as Section C 3.

In the event of failure of tenderer to furnish the Security Deposit and to sign the contract within a period of 7 days from the date of acceptance of his tender, the Corporation or its officers shall have power and authority to forfeit the earnest money deposited in cash or to encash the Bank Guarantee wherever applicable and forfeit the cash thus received as earnest money to the Corporation in which case the tenderer will not have any claim over the forfeited earnest money whatever be the form in which it has been furnished. However, in case of extreme necessity, the Managing Director or other authorized official may, if he so chooses, grant extension of time for execution of the agreement after considering the merit of the grounds urged for extension.

As and when the Corporation revises the Security Deposit, the Contractor is bound to remit the revised amount of Security Deposit as per the rules prevailing in KTDFC at the time of award of contract.

It may be noted that KTDFC has not exempted any organization from remitting Security Deposit / furnishing Bank Guarantee in lieu of Security Deposit, for taking up contracts for this project undertaken by the Corporation.

D.  009        COMMENCEMENT OF WORK

The Contractor shall begin the work under this contract within 7 calendar days after the date of acceptance of tender. The works shall be completed in all respects within the time of completion of two months reckoned from the 8th day after the date of acceptance of tender. The time of completion specified shall include time required for all preliminary and enabling works and final clean up of the premises.

D.  010	STAKING OUT THE WORKS

The work to be done shall be staked out by the Contractor at his cost and checked by competent officials of the Corporation independently. The Contractor shall provide such reasonable assistance as may be required for checking, free of cost. No work shall be commenced before such checking and clearance given by an officer not below the rank of the Project Manager in charge of this work. For the purpose of this contract ‘staking out work' shall include necessary surveys and setting out. Benchmarks and survey stakes shall be preserved by the Contractor and in the event of their destruction or removal by him or his employees they shall be replaced by the Corporation at Contractor’s cost. The Corporation reserves the right to establish Bench Marks in structures put up by the Contractor and such Bench Marks will also be governed by the above condition.

D. 011		RETENTION MONEY

From each bill of the contractor, a 10% deduction will be made towards additional security for the due fulfillment of the terms of the contract subject to the condition that the maximum amount that may be retained by way of guarantee fund (ie. by way of security deposit and deductions in part bills in respect of a contract as security for the due fulfillment of the terms of contract) shall not ordinarily exceed 10% of the Probable Amount of Contract, agreed at the time of award of contract. A review of liabilities shall be made by the Engineer to satisfy himself of the position before making payment and any dues to the Corporation will be recovered from his bills or otherwise.

The retention amount will not be released until the work is completed in all respects to the satisfaction of the Corporation and taken over by the Corporation. Till then responsibility of the structure and other works will rest with the Contractor. Before releasing the retention and the security deposit it has to be ascertained that there is no liability outstanding against the Contractor, with the Corporation.

The retention money can be replaced by Bank Guarantee, if required, covering the amount to be released with validity for minimum 6 months.

D. 012          TENDER RATES

The rates are to be quoted for the items of work set forth in the ‘Tender Schedule’ attached in the Price Bid form and submitted separately in sealed cover superscribed “Price Bid”. The rates should be for finished work and should be inclusive of all auxiliary items to complete the works according to the specification and drawings. If rate is not quoted or left blank rate will be considered as zero.

The rates are deemed to be inclusive of all labour, materials, chargeable expenses and all taxes and excise duty that may be levied by the Government or any other Body unless otherwise specifically mentioned herein. Service tax payable, if any, on account of this contract and the work covered herein, as per Government decisions in force from time to time, will be the liability of the Contractor and the rates quoted shall be inclusive of all such payments.

The tenderer shall include in the rate quoted by him all wages and other benefits to be paid to the labour and other employees directly or indirectly engaged on the work or part of it by him or his sub contractors or piece work contractors.

.

D. 013          RATES OF WAGES AND RECRUITMENT OF LABOUR

a) 		‘No labour’ below the age of 14 years or below such age as may be	prescribed by the Government from time to time in this regard shall be employed	on the work. Fair wages not less than minimum wages that may be fixed from	time to time in accordance with the Law or Act or rules thereunder applicable to	the area covered by the work, plus fringe benefits and other customary benefits that 	are or may become payable in the locality shall be paid by the Contractor to all	labour including Sub Contractor’s and piece work contractor’s labour and these	wage rates shall be prominently displayed in the labour camp and important work	sites in Malayalam and English scripts. The payment of wages to the labour shall be  made at regular and reasonable intervals and shall be governed by the labour	regulations. Proper identity cards shall be issued and acquittance records for such 	payments shall be maintained and made available for inspection at any time.

b)	The Contractor must assume all responsibilities for payment of wages and	other benefits that may have to be paid by him to his labour and employees from time to time as well as applicable cess, contributions, etc to the concerned authorites till the completion of work whether minimum wages have been notified or not.Any increase in the fringe benefits and other customary benefits that the contractor may have to pay from time to time either based on conciliations or otherwise will not be reimbursed by the Corporation.

c) 	While recruiting labour preference should be given to those labourers available in local area, to the extent possible.

d) Details of labourers, native of outside kerala, shall be informed to nearest Police Station as per rules.

D. 014		ADOPTION OF PWD SCHEDULE OF RATES

The PWD Schedule of rates is adopted by the Corporation for estimating purpose wherever applicable. The Schedule of rates may be revised from time to time. Such revisions of Schedule of rates and adoption of the revisions in the Corporation shall not be a reason for claiming revision of rates by the Contractor. The rates/percentage variation agreed to by the Contractor shall be independent of PWD Schedule of rates (including) and shall be based on Contractor’s own judgment on cost of labour, materials, transportation, chargeable expenses etc. that he has to pay during the currency of the contract for the extended periods, if any. No claim for revision of rates agreed will be allowed on any account during the currency of this contract or during the extended period of contract, if any.

D. 015     	 FIRM PERIOD OF ACCEPTANCE

The tenders will be considered firm for acceptance for a period of 4 calendar months after the date of opening of tenders. No tender can be withdrawn before the firm period is over. The offer of tenderers who alter their terms of offer, except for withdrawal of additional conditions put forth with tender, during the period of validity will be rejected. Any tenderer who withdraws his tender or alter it before the end of the firm period will do so at the risk of his Earnest Money being forfeited to the Corporation.

D. 016   	SITE INVESTIGATIONS AND REPRESENTATIONS

It shall be clearly understood that the Contractor has satisfied himself as to the nature and location of the work, the general and local conditions, including those bearing upon transportation, disposal, handling and storage of materials, availability and nature of labour, availability of water etc or similar physical conditions at the site, the configuration and condition of ground, the character, quality and quantity of the surface and the sub surface materials to be encountered, the character and capacity of equipment and facilities needed preliminary to and during the execution of the work including scaffolding, ladder, other safety devices etc and all other matters which can affect the work in any way or the cost thereof under this contract. Any default or failure by the Contractor to acquaint himself with all the available information concerning these conditions will not relieve him from the responsibility for the execution of the contract unless the contract expressly provides that the responsibility thereof is assumed by the Corporation.

If the drawings, specifications or description of items under the Schedule of items (Tender Schedule) do not contain particulars of materials and work which are obviously necessary for the proper completion of the work and the intention to include which is nevertheless to be inferred, all such materials and works shall be supplied and executed by the Contractor without extra charge, and the Corporation will furnish to the Contractor with reasonable expedition, after receiving from the Contractor a request in writing thereof, such details as are necessary.

D. 017		ITEM RATE CONTRACT SYSTEM

Item  rate contract system is to be followed for this tender. In this system, departmental estimate rates including cost of materials, contractor’s profit etc. are not  provided in the Tender Schedule.

The tenderers are directed to study the specification  and then frame their own rates workout the net probable amount of contract of their tender.

No material is to be supplied departmentally. All materials shall be procured by the Contractor. If under any circumstance it is decided to issue any material departmentally the cost thereof will be recovered and no percentage excess will be allowed on such costs involved.

The item rate accepted and specified in the agreement shall not be changed on any account whatsoever, and this rate shall hold good for all items done under the contract irrespective of variation in quantities and/or substitution by extra item, variation in the quantity of departmental supply of materials.

The item rate quoted by the Contractor should be inclusive of all Sales Tax / VAT/ Service Tax and all other taxes applicable.

.

D.018             RATES FOR LUMPSUM  ITEMS

The tenderer should quote specific amount for lump sum (L.S.) items when called for to do so and payment for these items will be regulated for the actual quantity carried out at Departmental Schedule of Rates without profit or based on tendered rate of allied items of work if such items exist. But the total amount payable will be limited to the L.S amount quoted by the tenderer.  In case the total amount thus paid works out to an amount less than L.S agreed to, the balance amount also will be paid on completion of the L.S items of work.

D.019            CHANGE IN QUANTITY

The quantities given in the Schedule are indicative of our requirement and shall be treated as approximate only for comparing tenders and no claim shall be made against the Corporation for excess or deficiency therein whether actual or relative. The Contractor shall agree to do entire quantity required for completing the work as per the specifications at agreed rates irrespective of change in quantities. The Schedule is prepared based on preliminary designs and data available at the time of inviting tenders and the quantities and items can vary on finalizing the designs and when more data become available.

In case there is reduction in quantities of any item due to change in design or technique in the construction, the rate quoted shall hold good for the reduced quantity also. No claim shall lie against the Corporation on account of increase or decrease in quantity.

D. 020            RIGHT TO VARY WORK

The right to carry out the work either in conformity with or in a manner entirely different from the terms of this intimation that may be considered most suitable subsequent to the receipt of tenders due to exigencies of work is reserved with the Corporation and the Contractor shall carry out such changes as directed to be done by him.

D. 021		CORRECTNESS OF THE TENDER

It shall definitely be understood that the Corporation do not accept any responsibility for the correctness or completeness of the Schedule and that the Schedule is liable to alteration by omissions, deductions or additions, at the discretion of competent departmental officer or as set forth in the conditions of the contract.

D. 022		FAILURE TO EXECUTE THE WORK

If due to default of the Contractor to pay requisite deposit, sign contract or take possession of the site and execute the work with proper diligence any loss to the Corporation results, the same will be recovered from him as arrears of revenue but should it be a saving to the Corporation the Contractor shall have no claim whatever be the difference. Recoveries on this or any other account will be made from the sum that may be due to the Contractor on this or any other subsisting contracts or under the Revenue Recovery Act or otherwise as the Corporation may decide.

D. 023		SIGNATURE OF THE TENDERER

The tenderers should affix their signature in the tender documents wherever so decided and initial all pages and all the correction including erasures appearing in the tender document, and also fill up the blanks, if any, left therein for them to do so before submission of tender, failing which the tender may stand the chance of rejection.

D. 024		POWER OF ATTORNEY

Contractor shall not without previous sanction in writing of the Authority accepting the tender, execute any power of attorney in respect of any matter, touching this contract and any such power of attorney executed without such sanction shall not be recognized by or be binding upon the Corporation or their officers. It shall be entirely within the discretion of the Authority accepting the tender either to grant such sanction or to refuse it or to revoke a sanction once given.

D. 025		QUICKNESS AND PROMPTNESS

The tenderer may take note that quickness and promptness in execution of the work is the essence of this contract.

D. 026		TAX CLEARANCE CERTIFICATE

The Corporation may require the Contractor to produce income tax, agriculture income tax and sales tax clearance certificates before entering into the agreement with him for the contract and the Contractor will have to produce all such certificates as called for. Final payment will be made only after the production of the tax clearance certificates. Recoveries, if any, of the above taxes payable by the Contractor may be made from the bills due to him from the department on receipt of advice from assessing authorities and as per rules in force from time to time.

D. 027		ORDERS AFTER AWARD

After the tender has been accepted by the Corporation, all orders and instructions to the Contractor shall except as herein otherwise provided, be given by the Engineer-in-charge on behalf of the Corporation. The Contractor shall procure licenses, permits, qualifications, etc whenever and wherever necessary under any rules or regulations from his part for the completion of the work, Corporation shall have no responsibility in this regard.

D. 028		LABOUR RULES

The Contractor shall be bound by the provisions of Contract Labour Regulation and Abolition Act, 1970 and the Rules framed thereunder. He shall get himself registered under the Act at the appropriate time. The Contractor shall implement the provision of this Act also scrupulously.

The Contractor shall also be bound by the applicable Contract Labour Regulations in respect of wages, payment of wage, fixation of wage periods, registers to be maintained by the Contractor, display of Notice regarding wages, fines and deductions, maintenance of registers, submission of returns etc.

D. 029		SAFETY CODE

The Contractor is bound to follow the applicable safety provisions provided herein in these specifications and as per rules prevailing from time to time and to follow the directions of the Engineer-in-charge to ensure safety. The cost of providing safety provisions shall be deemed to be included in the rates agreed to. All safety rules and regulations introduced from time to time by appropriate authorities shall also be followed at no extra cost.

D. 030		SAFE GUARDS FOR ENVIRONMENTAL PROTECTION

The Contractor is bound to follow the safeguards that are provided herein in these specifications in respect of safeguard for environmental protection at no extra cost. The acts, rules and regulations in this respect introduced from time to time shall also be followed at his cost without fail.

D. 031		MANAGEMENT OF WORKS

It is Contractor’s responsibility to manage the entire works to produce the results as contemplated herein. It is for him to plan, organize and execute the work and to manage the labour. The Corporation’s responsibility is strictly limited to the obligations specified herein and for making payments for the finished works carried out.

In case the Contractor is not able to manage the work properly and his conduct is conducive to create indiscipline at site and to create confusion in contract administration as adjudged by the Agreement Authority, it shall be competent to the Agreement Authority to terminate the contract and arrange the work at Contractor’s risk and cost. The Contractor shall also comply with the directions of department in respect of planning, organizing, execution and management of works. Failure to do so will lead to termination of contract at Contractor’s risk and cost.  In case of any labour strikes, gheraos, indiscipline or unrest of the labour, if the Contractor sustains any loss or damages, the Corporation shall not be liable for any loss or damage to the Contractor.

D. 032 		LAW AND ORDER

Maintenance of Law and Order is the responsibility of the Government. It is the Contractor’s responsibility to maintain good relations with the labour and others and to maintain discipline of labour at site. Any problem on maintenance of Law and Order has to be referred to the appropriate Government Authority for redressal, by the Contractor.

D. 033		DISPUTES WITH LABOUR

Any dispute between the labour and the Contractor shall be resolved by the Contractor without loss of time and in case the dispute cannot be resolved in reasonable time it shall be referred to the Labour Department and decisions taken during conciliation meetings shall be binding on the Contractor. Any extra cost involved as a result of conciliation settlement shall be borne by the Contractor.

All disputes between the Contractor and the labour shall be classified as industrial disputes.

In case it is found that disputes between the Labour and the Contractor are not resolved in time, the Corporation may help the Contractor in accelerating conciliation process without any commitment on the part of the Corporation.

D.034            SUBLETTING OF CONTRACT

Subletting of the work in full will not be permitted. Similarly subletting of the work in part will not be permitted in the normal course, as it may not be practicable for the Corporation to confirm whether the intending sub contractor has the required previous experience in works of similar nature and to ensure his competency in taking up the work. However, in exceptional cases where it is required to sub let the work in part, the Corporation reserves all rights to insist a qualification process for the intending sub contractors on the basis of Technical Bids to be submitted by them, in line with the Technical Bid forming part of this tender. The Contractor shall not, without the consent in writing of the Corporation, sub-let any part of the contract, other than for raw materials or for minor details or for any of the work of which the makers are named in the contract, provided that any such consent, if given, shall not relieve the Contractor from any obligation, duty or responsibility under the contract. If for sufficient reason at any time during the progress of work, the Corporation determines that any sub contractor/ piece work contractor is incompetent or undesirable Corporation will notify the Contractor accordingly and immediate steps shall be taken for cancellation of such sub contract/ piece work contract. Sub letting by sub contractors shall be subject to the same regulations. Nothing contained in the Contract shall create any contractual relation between any Sub Contractor/ Piece Work Contractor and the Corporation.

D. 035 		LABOUR REPORTS

The Contractor shall report monthly, within 5 days after the close of each calendar moth, on forms to be specified by the Engineer, the number of persons under different category on their respective pay rolls and pay rolls of their sub contractor and piece work contractor and such other information as may be required by the Engineer.

Labour reports showing the strength of labour and other details under each category should be submitted by the Contractor every week, if so required by the Engineer.

D. 036		REMOVAL OF SUB CONTRACTOR, SUB CONTRACTOR’S AGENT AND EMPLOYMENT OF RETIRED PERSONNEL FROM GOVERNMENT/ CORPORATION SERVICE

The Contractor shall at the instance of the Engineer-in-charge or other Officer-in-charge remove from work any workman, sub contractor or employee in his service, who may be objected to for any cause. He shall not employ any person previously in service of the Corporation or the Government without definite written sanction.

.

D. 037 	POWER TO ADD, VARY OR OMIT WORK

No alterations, amendment, omissions, additions, suspensions or variations of the work hereinafter referred to as variations under the contract as shown by the drawings or the specifications shall be made by the Contractor except as directed in writing by Engineer -in-charge but the Engineer -in-charge shall have full power from time to time during the execution of the contract by notice in writing instruct the Contractor to make such variations without prejudice to the contract and the Contractor shall always carry out such variations and be bound by the same conditions as far as applicable as though the said variations occurred in specifications.

D. 038 	EXTRAS

- i)  An extra item of work is an item of work not expressly or impliedly provided    for in the Schedule of items, plans or specifications of the contract. They will include items of works which though highly necessary for the proper execution of the work and for its completion, were not provided for in the original contract.

ii) The rate for an extra item will be determined depending on the cost of various elements which should be considered in arriving at the rate for an extra item and will be fixed on the principles laid down below.

iii) The extra items will be paid only after executing supplemental agreements.

- The following conditions will precede the execution of an extra item of work:

i) There shall be an order in writing to execute the extra item of work duly signed by the Agreement Authority or persons authorised by him. Failing such a 	sanction the Corporation may not entertain any sort of claim for such an extra item.

ii) If the Contractor for any reason finds that extras are involved he should give notice to the Agreement Authority to this effect and shall proceed with the execution of the extra item only after receiving instruction in writing from the Agreement Authority or an authorised person.

- Extra items for the purpose of payments may be classified as additional, substituted or altered items, depending on their relation or otherwise to the original item or items of work.

4.  The principles for arriving at the rate for an extra item are given below. Normally the rate for an extra item will also be specified when the work order   for the extra item is given. If this is not done the rates will be fixed and separately intimated to the Contractor for executing supplemental agreement.

In the case of Percentage rate contract system, the rates for extra items shall be worked out as below:

  - In the cases of all extra items, whether additional, altered or substituted, if departmental data rates for identical items are provided for in the contract such rates shall be applicable with the percentage increase or decrease, as the case may be, except on cost of material supplied departmentally, if any.

  - In the case of all extra items, whether additional, altered or substituted for which similar items exist in the contract the rates shall be derived from the departmental estimate rate of the original item by appropriate adjustment of cost of affected components and applying the percentage increase or decrease as the case may be.

  - In the case of extra items, whether additional, altered or substituted for which similar items do not exist in the contract and rates exist in the departmental schedule of rates, the rates shall be arrived at on the basis of the departmental data rate applicable at the time of this tender notification after applying the percentage excess or decrease as the case may be.

  - In the case of additional items, the rate shall be arrived at on the basis of the  departmental data rates applicable at the time of this tender notification after applying the percentage excess or decrease as the case may be.

  - In the case of extra items, whether additional, altered or substituted, for which rates cannot be derived from similar items in the contract and only partly from the departmental schedule of rates, the rates for such part or parts of items as are not covered in the schedule of rates shall be determined by the Engineer on the basis of prevailing market rates giving due consideration to the analysis of the rate furnished by the Contractor, with supporting documents, including Contractor’s profit. This shall be added on the departmental rate for the other part of the item for which rates can be derived from the Schedule of rates. Percentage excess or decrease as per agreement will be applied in this case only for the portion of the rates derived from the departmental schedule of rates.

  - In the case of extra items, whether additional, altered or substituted, for which rates cannot be derived either from similar items in the contract or from the departmental schedule of rates, the Contractor shall within 14 days of the receipt of the order to carry out the said extra items of work, communicate to the Engineer in charge, the rate which he proposes to claim for the item, supported by analysis of the rate claimed and the Department shall within one month thereafter, determine the rate on the basis of the market rate giving due consideration to the rate claimed by the Contractor. Percentage excess or decrease will not be applicable in that case though Contractor’s profit will be added.

For working out rates as per clause 4(v) and 4(vi) the market rates to be adopted will be the rates prevailing in the market at the time of ordering the work or executing the work whichever is earlier.

  - Wherever the term “Departmental Data Rate” appears it shall mean the rate derived from the department schedule of rates allowing Contractor’s profit also. Contractor’s profit that will be allowed for extra items will be as provided in the PWD schedule of rates applicable at the time of this tender notification. Extra items will be worked out in the same manner giving provisions as for rates worked out in the original data while tendering for the work following the same schedule of rates based on which the tender schedule was prepared.

- Wherever the terms “Departmental Data/PWD Data/ PWD Schedule of rates” appear, it shall mean that the rates derived from Departmental data in vogue in the Corporation at the time of preparing the tender schedule will be accepted. In cases where it is not available it will be obtained from the PWD Data/PWD Schedule of rates applicable at the time of this tender notification.

- Chief Engineer shall be the final authority to decide the classification under which a particular extra item comes in and his decision shall be final and binding.

- The rate once fixed for an extra item will not be varied during the currency of the contract.

- For extra items, cost on labour, materials and transport charges will be calculated on the basis of those applicable for the locality as given in the PWD Schedule of rates prevalent at the time of invitation of tenders for the work.

- If any material is supplied by the Corporation for any extra item, the cost thereof will be excluded while allowing profit.

- The Contractor’s profit for extra items will be reckoned at 10%.

D. 039   	DEATH, BANKRUPTCY

If the Contractor shall die or commit any act of bankruptcy or if being a Company/Corporation commence to be wound up except for reconstruction purpose or carry on its business under receiver, liquidator or any person in whom the contract may become vested such person shall forthwith give notice thereof in writing to the Engineer-in-charge and shall within one month during which time he shall take all reasonable steps to prevent stoppage of the work, have the option of carrying out the contract subject to his or their providing such guarantee as may be required by the Engineer-in-charge not exceeding the value of the work for the time being remaining unexecuted. In the event of stoppage of the work, the period of the option under this clause shall be fourteen days only, provided that should the above option not be exercised, the contract may be terminated by the Corporation by notice in writing to the Contractor and the same power and provisions reserved by the Engineer-in-charge in clause D. 055 on taking over the work from the Contractor shall immediately become operative.

D. 040  	WORKS ON SITE AND CO-OPERATION WITH OTHER CONTRACTORS

The work shall be carried out at such time as the Engineer-in-charge may approve and so as not to interfere unnecessarily with the conduct of the Corporation’s business but the Engineer-in-charge shall give the Contractor all reasonable facilities for carrying out the work.

In the execution of the work no person other than the Contractor or his duly appointed representative, sub contractor and workmen shall be allowed to do work on the site except by the special permission in writing of the Engineer-in-charge or his representative, but access to the work at all times shall be accorded to the Engineer-in-charge and his representative and other authorized officials or representatives of the Corporation, including the Architect and other consultants appointed for this Project by the Corporation

Nevertheless, the Contractor shall permit the execution of other works, if any, by other contractors or tradesmen whose names shall have been previously communicated in writing to the Contractor by the Engineer-in-charge and afford them every facility for the execution of their works simultaneously with his own.

D.041 		LIMITED POSSESSION OF SITE

The Corporation will provide at the work site the right of way for permanent works or installations, and right of way for access thereto over routes established by the Corporation. The Contractor will be permitted to have limited use of the site for the work.

Until such facility is given as aforesaid no material shall be delivered to the site or work performed upon the site or other lands for the purpose of carrying out this contract.

The use of site provided by the Corporation shall not be deemed to give the Contractor any right of exclusive possession of the site, but only such right of use as shall be necessary to enable him to perform the works effectively as a licensee.

- 042  	FINDS ON WORKS

All gold, silver, oil, or other minerals of any description and all precious stones, coins, treasure, relics of antiquity and other similar things which may be found in or upon, the site shall be the absolute property of the Government and the Contractor shall duly preserve the same to the satisfaction of the Engineer-in-charge and shall from time to time deliver the same to such person or persons as the Engineer-in-charge may from to time appoint to receive the same.

D. 043  	INSPECTION

- Except as otherwise provided in paragraph (d) hereof all material and workmanship shall be subjected to inspection, examination and testing by the Corporation at any and all times during manufacture and/or construction and at any and all places where such manufacture and/or construction is carried out. The Corporation shall have the right to reject defective material and workmanship or require its correction. Rejected workmanship shall be satisfactorily replaced with proper materials without charge therefore and the Contractor shall promptly segregate and remove the rejected materials from the site at his own cost. If the Contractor fails to proceed at once with the replacement of rejected material and/or the correction of defective workmanship, the Corporation may on contract or otherwise replace such material and/or correct such workmanship and charge the cost thereof to the Contractor and/or may terminate the right of the Contractor to proceed further as provided under clause D.055 of these specifications. The Contractor shall also be liable for any damage resulting there from to the same extent as provided in the said paragraph on termination there under.

- The Contractor shall furnish promptly and without any additional charge all reasonable facilities, labour and materials necessary for the safe and convenient inspection and test that may be required by the Corporation. All inspection and test by the Corporation shall be performed in such a manner as not to necessarily delay the work. Special full size and performance tests shall be done as described in the specification. The Contractor shall be charged with any additional cost of inspection when material and workmanship are not ready for inspection, at the time of inspection as required by the Corporation.

D. 044 		LINES AND GRADES

The Contractor shall provide such forms, ladders, spikes, nails, light and such assistance as may be required by the Authorised agency in checking lines and grades. The line and grade stakes and Bench Marks shall be preserved carefully by the Contractor until they have served their purpose. Works shall be suspended at such points and for such reasonable time as may be required to check the lines and grades established by the Contractor. No additional compensation will be paid to the Contractor for required assistance in checking lines and grades or for loss of time on account of such necessary suspension of work or otherwise on account of requirements of this paragraph.

D. 045  	 EXPERIENCE AND QUALIFICATION OF CONTRACTOR

Previous experience on the part of the tenderer in the execution of similar nature of works of sufficient magnitude as mentioned in tender notice and guidance shall be necessary for technical qualification. Tenders from those who do not have sufficient financial and technical resources and previous experience will not be considered.

The tenderer should attach a list of works satisfactorily executed by him during the past 5 years under Government / Quasi Government Departments / reputed Private Sector concerns noting therein the name and description of works, probable amount of contract, status of completion etc.

In the case of partnership firms, experience of individual partners in similar works will be considered for qualifying the partnership firm for this tender.

All the above information shall form part of the Technical Bid and only those who qualify on evaluation of Technical Bid are eligible to take up this contract.

Those Contractors who are related to any officer of the Corporation who is in charge or having control of this work are not eligible for tendering. Relationship in this respect will be restricted to Father, Mother, Son, Daughter, Brother, Sister, Direct Uncle, Niece, Nephew, Father-in-law, Mother-in-law, Brother-in-law, Sister-in-law and First cousin of the officer concerned.  A declaration to the effect that tenderer is not related to any Corporation Officials in charge of this work as mentioned herein shall be furnished with the tender in the form attached to this.

D. 046       ENGAGEMENT OF WORKMEN BY CONTRACTOR AND WORKMEN’S COMPENSATION

a)        The successful tenderer or firm after executing the agreement should forward to the Engineer-in-charge, a list of workmen proposed to be engaged every day with their names and full address in detail. The Contractor should maintain muster roll of the workmen showing the details of wages and allowances paid to individual workman whose address should be clearly indicated and other documents as required by Contract Labour (Regulation and Abolition) Act 1970. The workmen should be mustered in the morning of everyday and the muster roll should be made available for inspection whenever required and produced for inspection when called for by the Project Manager appointed by the Corporation or his authorized nominee. There should not be any workman who is not borne in the muster roll present for work on any day of the work. It shall be the responsibility of the Contractor to maintain proper discipline among the personnel engaged by or under him.

- In the event of an accident the Contractor should immediately report in writing the matter to the concerned departmental office and to the Police and the Labour Commissioner. He shall also arrange for medical aid and shall pay such compensation to the concerned parties as is payable according to Workmen’s Compensation Act. If on any account such compensation is paid by the Corporation, it shall be recovered from the Contractor concerned by deduction from any amounts due to the Contractor from the Corporation by virtue of this contract or otherwise. Interest at the ruling rate prevailing in the Corporation shall also be recovered from the Contractor. If the accident is a fatal one the Commissioner for workmen’s compensation or other official concerned should be immediately intimated the details of accident by the Contractor stating whether he accepts or disclaims the liability. In any event the Corporation will have the right of keeping an amount equal to the probable amount of compensation from the amount payable to the Contractor and if the Contractor declaims to accept the responsibility in genuine cases, the Corporation will also have the right to recover the amount of compensation from the amount set off and make payment to the injured workmen or the Commissioner for workmen’s compensation/Official concerned, in the case of fatal accidents or in regard to persons of disability. The Corporation will also be entitled to recover the above mentioned amounts paid by the Corporation from the Contractor, if it becomes necessary, in any other manner including actions as per the provisions of Revenue Recovery Act.

c)    	The Special Consultant  shall have the right to deduct from the moneys due to the Contractor, any sum required or estimated to be required for making good the loss suffered by a worker or workers, on any reasons of non-fulfillment of the conditions of the contract for the benefit of the workers, non-payment of wages or deductions made from his/her wages which are not justified by their terms of contract or non-observations of the regulations.

d)	    The Contractor shall be primarily liable for all payments to be made under and for the observations of the regulations aforesaid without prejudice to his right to claim indemnity from his sub contractors, if any.

e) 	The regulations aforesaid shall be deemed to be a part of this contract and any breach thereof shall be a breach of this contract.

- The Contractor shall be responsible for disbursing wages, other benefits and legal obligations in respect of the personnel including workmen engaged by him or through Sub Contractors, if any. The Contractor shall ensure that suitable persons employed by or under him are covered under various applicable labour statutes like ESI Act, EPF Act, etc and such other rules and regulations as may be applicable from time to time. Contractor shall also pay the amounts of contributions under various statutes in respect of applicable personnel employed by or under the Contractor. In case of any failure all such amounts shall be recovered from the Contractor with applicable interest by the Corporation in any of the manner as in the case of breach of contract.

- The Contractor must abide by all rules and regulations, Acts and Laws issued by the State and Central Governments from time to time and the same will automatically be applicable to the contract.

D. 047 	ENGINEER’S DECISION

In respect of all matters which are left to the decision of the Engineer-in-charge including the granting of or withholding of certificates, the Engineer i/c shall, if required to do so by the Contractor give in writing a decision thereon and his reasons for such decisions. All decisions of the Engineer in charge shall be final and binding.

D.048 		CONTRACTOR’S REPRESENTATIVES AND SUPERVISION

The Contractor shall employ at least one competent representative whose name or names shall have previously been communicated in writing to the Engineer-in-charge by the Contractor, to superintend the execution of the work. The said representative, or if more than one shall be employed then one of such representatives, shall be present at the site during working hours. Any written orders of instruction which the Engineer-in-charge or his duly authorized representative, whose name shall have been previously communicated in writing to the Contractor, may give to the said representative of the Contractor, shall be deemed to have been given to the Contractor.

The Engineer/ Authorised agency -in-charge shall be at liberty to object to if any representative or person employed by the Contractor in the execution of or otherwise about the works misconduct himself or be incumbent or negligent and the Contractor shall remove the person so objected to, upon receipt from the Engineer -in-charge of notice in writing requiring him to do so and shall provide in his place a competent representative at the Contractor’s expenses.

The Contractor will employ competent and qualified engineering personnel for execution of the work as per requirement, for the entire period of the contract, so that the works can be carried out smoothly as determined by the Engineer -in-charge.  The Contractor shall intimate the Engineer -in-charge in writing the names and identity of technical personnel proposed to be engaged on the work.

If at any time during the course of the work sufficient personnel required for the work are not seen engaged, the Engineer-in-charge will be at liberty to make suitable arrangements in this regard at Contractor’s cost.

D. 049 		DUE DATE OF PAYMENTS

Payments shall normally be settled by the Corporation within one month from the date of each certificate of the Engineer -in-charge, subject to other relevant clauses of this contract.

D. 050 		CERTIFICATE OF THE ENGINEER

Every application to the Engineer -in-charge for a certificate must be accompanied by a detailed invoice (in triplicate) setting forth, in the order of the Schedule of items, the particulars of the work executed, in any form specified by the Engineer -in-charge.

The Engineer -in-charge may by a certificate make any correction or modification in any previous certificate which shall have been issued by him and payment shall be regulated and adjusted accordingly. Payment details are further elaborated in other relevant clauses.

D.051 		CERTIFICATE NOT TO AFFECT RIGHTS OF THE CORPORATION OR THE CONTRACTOR

No certificate of Engineer-in-charge nor any sum paid on account by the Corporation nor any extension of time for the execution of the works by the Contractor granted by the Engineer -in-charge shall affect or prejudice the rights of the Corporation against Contractor or relieve the Contractor of his obligations for the due performance of the contract or be interpreted as approval of the works done or the materials supplied and no certificate shall create liability to the Corporation to pay for the alterations, amendments, variations and additional work not ordered in writing by the Engineer-in-charge or discharge the liability of the Contractor for payment of damages whether duly ascertained or certified or not or any sum against the payment of which he is bound to indemnify the Corporation or shall any such certificates nor the acceptance by him of any sum paid or otherwise affect or prejudice the right of the Contractor against the Corporation.

D. 052 		SUSPENSION OF WORKS

The Corporation shall pay to the Contractor all reasonable expenses arising from suspension of the works or delay by order in writing of the Corporation or the Engineer-in-charge unless such suspension is due to some default, negligence or breach on the part of Contractor or Sub Contractor. The decision of the Managing Director in respect of the amount of reasonable expense shall be final and binding on the Contractor. The Contractor shall not suspend the work without the written consent of the Corporation or Engineer-in-charge. In the event of suspension of the work on Contractor’s own accord without written permission, the Corporation shall have the right to recover all losses to the Corporation on account of such a suspension, resorting to provisions of the Revenue Recovery Act, if required.

The Corporation shall not be liable to pay to the Contractor any amount towards any loss arising from suspension of works or delay in execution of the work due to any strike or agitation of any sort by the labour or other employees of the Contractor.

D.053 		BRIBES, COMMISSIONS ETC

Any bribe, commission, gift or advantage given, promised or offered by or on behalf of the Contractor or his partner, agent or servant or any one on his or on their behalf to any officer, employee, servant, representative or agent of the Corporation relating to the obtaining or to the execution of this or any other contract with the Corporation shall, in addition to any criminal liability which he may incur subject the Contractor to the cancellation of this and all other contracts and the Contractor shall also liable for payment to the Corporation of losses or damages resulting from any such cancellation to like extent as is provided in case of cancellation under clause D. 055 below and the Corporation shall be entitled to deduct the amounts so payable from contract. Any question of dispute as to the commission of any offence under the present clause shall be settled by the Corporation in such manner and on such evidence or information as they shall think fit and sufficient and their decision shall be final and conclusive.

D.054 		FORCE MAJURE

In case the Corporation is not able to discharge its obligations from time to time in respect of this contract due to reasons beyond the control of the Corporation the Contractor is not eligible for any compensation.

D. 055 		NEGLIGENCE AND TERMINATION OF CONTRACT

If the Contractor fail or neglect to comply any reasonable order given to him in writing by the Engineer-in-charge in connection with the work or contravene the provisions of the contract, the Engineer -in-charge may give 7 days notice in writing to the Contractor, to make good the failure, neglect or contravention and should the Contractor fail to comply with the notice within reasonable time from the date of service thereof, in the case of failure, neglect or contravention capable of being made good within that time, then and in such case the Engineer-in-charge shall be at liberty to employ other workmen and forthwith perform such work as the Contractor might have neglected to do or if the Engineer-in-charge shall think fit, it shall be lawful for him to take the work wholly or in part, out of the Contractor’s hand by termination of contract and re-contract at reasonable price with any other person or provide any other materials, tools, tackle, or labour for the purpose of completing the work or any part thereof at Contractor’s risk and cost, and in that event the Corporation shall have free use of all the materials, tools, tackle, or other things of the Contractor or Sub-Contractors if any, which may be on the site for use, any time in connection with the work and the Corporation shall be entitled to retain and supply any balance which may otherwise be due on the Contractor by them to the Contractor or such part thereof as may be necessary to the payment of the cost of executing such work as aforesaid in addition to other remedies as in the case of breach of contract.

If the cost of executing the work as aforesaid shall exceed the balance due to the Contractor and the Contractor fails to make good the failure, neglect or contravention, the said materials, tools, tackle or other things which are the property of the Contractor may be sold by the Corporation and the proceeds applied towards the payment of such difference and the cost incidental to such sale. Any outstanding balance existing after crediting the proceeds of such sale shall be paid by the Contractor on the certificate of the Engineer -in-charge but when all expenses, cost and charges incurred in completion of the work are paid by the Contractor all such materials, tool, tackle or other things remaining unsold shall be removed by the Contractor.

Recoveries on this or any other account due to the Corporation from the Contractor will be made either from the sums that may be due to Contractor on this or any other work and/or through any legal actions including actions under the Revenue Recovery Act in force in Kerala.

In the event of termination of contract the Contractor must forthwith make available to the department all the working areas and access thereto as well as sites which were in his occupation for the performance of the contract. He should also return the tools and plant which were given to him by the Corporation. In this case the Contractor will be called upon to bear the extra cost, if any, involved in making fresh arrangements for the work but shall have no claim whatsoever should fresh arrangements result in profit to the Corporation.

D. 056 		PROGRESS

The work as per this tender is to be completed in all respects within a period of one month from commencement. The construction schedule shall be prepared accordingly and got approved by the Engineer -in-charge.

The progress of work will be watched with reference to the above schedule and any shortfall at any stage may result in termination of the contract and re arranging the same at the risk and cost of the Contractor.

The Contractor should maintain proportionate progress in execution of the work with the target date for the work in view. Shortly after the contract is awarded, the Contractor should furnish the programme of work (construction schedule) keeping in view the target dates as agreed and try to improve on the same. The programme should be got approved and adhered to. Wherever the programme has to be deviated from, prior approval of the Engineer -in-charge should be obtained explaining the cause for such deviation and a revised programme made out. In preparing such a revised programme the target dates mentioned above will not normally be allowed to be altered except for reasons entirely unforeseen or beyond the control of the Contractor. For medium and large size works, the programme shall be submitted in a PERT chart detailing the sequence of all operations from beginning till end of the work and including sequence of all major items of work. The work shall be proceeded with only after approval of the programme. The Contractor shall also report in prescribed proforma the progress of work during the week and analyze the programme with respect to approved programme and give reasons for delay and indicate steps taken to correct the shortfall, if any. Failure to submit weekly progress report will be considered as breach of contract and shall be dealt with according to relevant provisions herein.

Failure to keep up to the approved programme in force will be considered as negligence in the execution of the contract and dealt with as provided for in clause D.055 of conditions of contract.

To achieve the required progress, work may have to be carried out round the clock whenever necessary. The period of completion and number of working days specified shall not be affected by the number of shifts worked each day. No extra amount on account of any shift work is payable to the Contractor. Sufficient notice should be given by the Contractor to the Engineer-in-charge regarding the details of works in shifts so that necessary departmental supervision could be provided. If due to some locally existing situation night shifts are not possible at any stage of the work the Contractor should plan the work giving due consideration to such situations.

If the Contractor shall be hindered in the execution of his work, for any reasons beyond his control and not attributable to his own default, so as to necessitate an extension of time allowed for its completion he shall apply in writing to the Engineer-in-charge who shall, if reasonable grounds be shown, authorize such extension of time, if any, as may in his opinion, be necessary subject to the approval of the Corporation and without such written authorization of the Engineer-in-charge the Contractor shall not be exempted from the damages leviable under the terms of this contract.

D. 057 		WORK CARRIED OUT AT NIGHT

Wherever work is carried out at night, adequate lighting of working areas and access paths should be provided by the Contractor, at his cost. The work area should be kept well lit.

D. 058 		LIQUIDATED DAMAGES

The dates fixed for commencement and completion of the works as per the agreement shall be strictly observed by the Contractor. The progress of work will be watched on the basis of the approved programme. For any delay the Contractor shall pay damages @ 0.5% of the estimated value of the balance work of the contract for every 7 days subject to maximum of the retention money + security deposit. For delays caused due to reasons beyond the control of the Contractor time extension shall be granted, if applied for by the Contractor, substantiating the reasons for delay as beyond their control. However no revision of the rates shall be allowed on any ground or for any reason whatsoever in such extension of time period.

The Corporation shall have right to claim damages for the loss sustained by the Corporation, if any, owing to the delay in execution of the work by the Contractor or due to the negligence or other action on the part of the Contractor in violation of the provisions of the contract.

D. 059              TERMS OF PAYMENT

a) Payments will be made for works done at the agreed rate based on the Tender Schedule.The agreed rate shall cover all incidental charges and is for finished work as per specifications and conditions of contract.

b) Normally, part payments will be made based on quantities of work done subject to the limitations specified in respect of the following item.

For excavation in any part of the work, payment will be made only after the excavation in that part is completed.

c) All payments made as above will be treated as part or interim payments subject

to such adjustments as may be needed at the time final measurements are taken.

d) Interim bills: Interim payments can be claimed by the Contractor for works actually carried out/ supplies made, subject to other relevant conditions,provided that each such claim shall be for at least 5% of the total P.A.C. On presentation of bills claiming such interim payments, an assessment would be made by the Special Consultant /person specifically authorised by the Managing Director for this purpose and 70% of the since last value assessed as due to the Contractor would be released immediately, say within five working days, after effecting provisional recoveries towards taxes and other statutory dues and any other amounts found due from the Contractor and the interim payment would be settled within a period of one month, in the normal course, by finalizing the interim bills by the Corporation based on measurements duly recorded by the Corporation.

e) Recoveries towards retention, adjustment of mobilization advance if availed, workers welfare fund taxes and all other statutory payments due will be effected from the interim bills and final bill, as per relevant terms and conditions of the contract.

f) The onus of preparing interim bills in acceptable formats rests with the Contractor. However, payment will be made only after checking the measurements and computations and satisfying about the accuracy of the stage of payment with reference to the interim bills, by the Corporation.

g) The final bill shall be submitted by the Contractor in the prescribed form within one month of completion of the work; otherwise the Engineer’s certificate shall be accepted as final and binding on all parties.

h) No work will be paid for unless thoroughly good and fully in accordance with the specifications and should prove inadvertence bad work be passed and paid for, it will nevertheless be perfectly competent for the Engineer-in-charge to strike the same out of the account at any future time and record the value at any date previous to or at the time of granting the final certificate.

i) If any amount which by virtue of this contract may be due to the Contractor but not claimed for payment within 3 months from the date on which it falls due, the same will be placed in deposit account and if the amount so placed remains unclaimed for 3 years thereafter the Contractor or others to whom it may legally be due will forfeit the same which will be finally credited to the Corporation.

j) Retention amount will be released on completion of the work and handing over as per relevant terms and conditions of this contract.

k) Security Deposit will be released after the Defect Liability Period of one year after taking over by the Corporation.

D. 060 	CORPORATION’S RIGHT TO EXECUTE THE WORK

Corporation reserves the right to execute all or any portion of the contract either themselves or otherwise without assigning any reasons thereof and in such an event the Contractor will have no claim for any compensation whatsoever. In case the works are supplemented or arranged otherwise due to default on the part of the Contractor the provisions under termination of contract shall apply.

D. 061  	 ADVANCE TO CONTRACTORS

Mobilisation Advance

It is proposed to give interest free mobilisation advance of up to 10% of the accepted P.A.C, in stages, against Bank guarantee provided that the Contractor substantiates the need for releasing such payments. Such advance payments made against Bank guarantee will be adjusted on pro rata basis in the subsequent bills after release of the advance payment.

D. 062 		DRAWINGS

The drawings which form part of these specifications show the work to be done under these specifications as definitely and in as much detail as is possible at the present stage of development of the design. These drawings will be supplemented or superseded as the work progresses by such additional, general, revised and detailed drawings as may be considered necessary or desirable by the Agreement Authority. Such additional, general, revised and detailed drawings will show dimensions and details necessary for construction purpose more completely than are shown on the attached drawings for all features of the work and for the installation of machinery or equipment not yet purchased, and in case there is difference in detail or in specifications in these drawings from those given in tender specifications and drawings, the details given in these additional, general, revised and detailed drawings shall prevail. The Contractor shall be required to perform the work on these features and in accordance with the additional, general, revised and detailed drawings mentioned above. The Contractor shall check all drawings carefully and advise the Agreement Authority any errors or omissions, as full instruction will be furnished to the Contractor, should any errors or omissions be discovered. The Contractor shall, on request, be furnished with such additional copies of the specifications and drawings as may be required for carrying out the work.

The drawings and specifications are to be considered as explanatory of each other and should anything appear in one that is not described in the other, no advantage shall be taken of any such omission. In case of disagreement between specification and tender drawings, the conditions of the specifications shall govern the contract. Should any discrepancies, however, appear, or should any misunderstandings arise as to meaning and interpretation of the said specifications or drawings or as to the dimensions or the quality of the materials for the proper execution of the works or as to the measurements or quality and valuation of the works executed under the contract or extras there upon, the same shall be finally decided by the Agreement Authority.

Figured dimensions on drawings shall supersede measurements by scale and drawings to a large scale shall take precedence over those on a small scale. Special directions incorporated on the drawings shall be complied with strictly.

D. 063 		CLEAN UP

Upon completion of the work the Contractor shall remove from the vicinity of the work all plant, buildings, rubbish, unused materials, concrete forms and other like materials belonging to him or put up under his direction during construction, to the satisfaction of the Engineer-in-charge and in the event of his failure to do so, the same may be removed by the Corporation at the expenses of the Contractor.

D. 064		WORKS TO BE EXECUTED TO THE SATISFACTION OF THE ENGINEER

The Contractor shall proceed with the works with diligence and expedition as per specifications and directions, to the entire satisfaction of the Engineer -in-charge who shall have full power to order the Contractor to alter, enlarge or diminish the forms, dimensions, portion or quantities of any of the works or to make use of materials and workmanship of different description and qualities from those herein specified. Works are to be properly carried out to the satisfaction of the Engineer-in-charge.

The whole of the works entrusted to the Contractor together with any temporary works associated therewith shall be carried out in the most substantial, proper and workman like manner with the best materials and workmanship, and to the entire satisfaction of the Engineer-in-charge and in such order of time as directed. The Contractor shall attend to and execute without delay, all orders and instructions which may from time to time be issued by the Engineer-in-charge as well as the Corporation. When the works or their appurtenance foul with the arrangements of other units of work not covered by these specifications, working methods shall be discussed with the Engineer-in-charge and his prior concurrence shall be obtained.

D. 065		EXECUTION OF WORKS IN CONFORMITY WITH THE CONTRACT  DOCUMENTS

The whole of the works entrusted to the Contractor shall be executed in perfect conformity with the contract documents and such explanatory and detailed drawings and directions as may be furnished from time to time by the Engineer-in-charge for the guidance of the Contractor.

D. 066 		CONTRACT INCLUDES ALL NECESSARY OPERATIONS

The contract is to include the whole of works, whether permanent or temporary which are described in or implied by the contract documents which may be inferred to be obviously necessary for the efficiency, stability and completion of the permanent works and also the performance of all other operations and the supplying of all materials, labour and chargeable expenses and things described in or implied by the contract documents which may be deemed desirable or required for the completion in all respect of the above works to the entire satisfaction of the  Engineer-in-charge and all such matters shall be deemed as included in the rates/sum quoted by the Contractor.

Works shown upon the drawings and not mentioned in the specification or described in the specification without being shown on the drawings shall nevertheless be held to be included in this contract and their execution to be covered by the quoted contract rate/ sum in the same manner as if they have been expressly shown upon the drawing and described in the specification also. If the Contractor has any doubt with regard to any details mentioned in the drawings or in the specifications, he may refer the matter to the Engineer-in-charge in writing and get the clarifications needed.

D. 067 		THE CONTRACTOR TO SUPPLY AND BE RESPONSIBLE FOR THE SUFFICIENCY OF THE MEANS EMPLOYED

The Contractor must take upon himself the entire responsibility for sufficiency of scaffolding, timbering, machinery, tools or implements, and generally of all the means including labour, materials etc to be used for the fulfillment of this contract, whether such means may or may not be approved or recommended by the Engineer, and the contractor must accept all risks in the execution of work including risks of accidents, or damages, from whatever cause they arise, until the completion of the contract.

D. 068		FENCING AND LIGHTING

Except as hereinafter provided the Contractor shall unless otherwise specified be responsible for the proper fencing, guarding, lighting and watching of all works comprised in the contract and for the proper provisions of temporary road way, foot ways, guards and fences as far as the same may be rendered necessary by reasons of the work.

D. 069 		LIABILITY FOR DAMAGE TO WORKS OR PLANT

The Contractor shall during the progress of the work properly cover up and protect the work from injury by exposure to the weather, natural calamities such as flood, rain etc and by any other causes and shall take every reasonable, proper, timely and useful precaution against accident or injury to the same from any cause and shall be and remain answerable for all liable accidents or injuries thereto which may arise or be occasioned by the acts or omissions of the Contractor or his supervisory staff or his workmen or his  sub contractors and all losses and damages to the works arising from such accidents or injuries as aforesaid shall be made good in the most complete and substantial manner by and at the sole cost of the Contractor and to the satisfaction of the Engineer-in-charge. Should any such loss or damage happen to units of works or plant or material falling outside the scope of this contract, even those shall be replaced or compensated for by the Contractor to the satisfaction of the Engineer-in-charge.

Until the work shall be, or deemed to have been, taken over, the Contractor shall be liable for, and shall indemnify the Corporation in respect of, all damages or injury to any person or to any property of the Corporation or of others occasioned by the act or omissions of the Contractor or members of his organization including his workmen or his sub-contractors or piece-work contractors or by defective work or materials but not due to causes completely beyond his control.

D. 070		MATERIALS, WORKMANSHIP ETC

The work shall be executed in a thoroughly substantial manner with materials and workmanship of the best quality and strictly in accordance with the specification, and with the specification drawings or with such other drawings or written instruction as may from time to time be furnished to the Contractor in accordance with the terms of this contract and shall be completed in every respect with all materials and workmanship implied and necessary in accordance with the fair interpretation and meaning of the same and should there be any discrepancy between the drawings and specifications or any difference or dispute as to the dimensions to be worked to or the quality of the materials to be used or the mode of doing or periodical quantity of the work to be executed or with respect to any subject arising out of this contract the decision of the Engineer/ Authorised agency-in-charge shall be final and binding on the Contractor.

D. 071		CONSTRUCTION / IMPLEMENTATION PROGRAMME

The Contractor shall draw up an execution programme in such a manner as to complete the whole work in the time of completion specified elsewhere in the specifications. The programme shall be in such detail as to properly show the sequence of operations and period of time required for completion of the work under each item of the schedule. Irrespective of the fact that Contractor’s programme is accepted in general, the Contractor will have to expedite or slow down certain items of work as directed by the Engineer-in-charge when sufficient and reasonable notice is given to him and revised construction programme shall be submitted at intervals of one month for the approval of the Engineer-in-charge. In addition thereto the Contractor shall immediately advise the Engineer-in-charge of any proposed changes in his construction programme. Such revisions shall not however affect or supersede the period of completion stipulated.

Failure to keep up the approved programme in force will be considered negligence in the execution of the contract and dealt with as such, as provided in clause D.055 of these specifications. Please see clause D.056 also.

D. 072		PATENTS AND/ OR COPY RIGHTS

The Contractor shall hold and save the Corporation, its officers, agents, servants and employees harmless from liability of any nature or kind, including cost and expenses on account of any copy-righted or un-copy-righted composition, secret process, patented or unpatented invention, article or appliance, used in performance of this contract, including their use by the Corporation unless otherwise specifically stipulated in this contract. Any patented invention the use of which by these specification is required or permitted in the alternative to be used and which the KTDFC has the right to use, royalty free, shall be available to the Contractor without payment of royalty.

D. 073         SUSPENSION OF WORKS ON ACCOUNT OF CLIMATIC CONDITIONS

The Engineer-in-charge may order the Contractor to suspend any work that may be subject to damage by climatic/weather conditions. The Contractor shall have no claim for compensation for loss on this account. Any event of stoppage of work should immediately be brought to the notice of the Engineer-in-charge in writing and the reason for such stoppage should   be explained   by the Contractor.

No claims of extra works/ expenditure necessitated due to stoppage due to the fault of the Contractor will be entertained. The Corporation shall not be liable for any loss or damages sustained by the Contractor on account of suspension of works on account of climatic conditions. On the other hand loss/ damage to the Corporation, if any, caused by stoppage not justified according to the Engineer-in-charge shall be realized from the Contractor.

No claim of extra works/expenditure necessitated due to stoppage on account of strike or agitation by the labour of the Contractor will be entertained.

D. 074 		PRESERVATION OF EXISTING VEGETATION

The Contractor will preserve and protect all existing vegetations such as trees on or adjacent to the site which do not unreasonably interfere with the construction as may be determined by the Engineer-in-charge. The Contractor will be held responsible for all unauthorized cutting or damaging of trees including damage due to careless operation of equipment, stock piling of materials or tracking grass areas by equipment. Care will be taken by the Contractor in felling trees authorized for removal to avoid any necessary damage to vegetation and trees that are to remain in place and to structures under construction by workmen. All cutting and removal of trees shall be authorized by appropriate authorities.

D.075 		CONTRACTOR’S CAMP

a) CAMP  SITES

The Contractor shall provide, maintain and operate under competent direction, camps and facilities convenient to the work, sufficient for housing and accommodation of all his employees including labour (labour includes labourers of sub contractors and piece work contractors also) near the site as directed by the Engineer-in-charge. He shall also provide facilities for community latrines, bathrooms, kitchens, dining hall and recreation facilities for labour. Location, construction, operation and maintenance of such camps and facilities shall be subject to the approval of the Engineer-in-charge. The Corporation will assume no responsibility for damage to or interference with the Contractor’s camp due to any operation under the contract or due to flooding of the area or due to any other reason whatsoever.

The Contractor shall have an office near the work where notice of directions and instructions from the Engineer-in-charge may be served. The Contractor shall have during all working hours on all working days a clerk or some authorized person present in this office, who shall receive such notice on behalf of the Contractor.

(b)	WATER SUPPLY AND FIRE PROTECTION

Suitable source of water if required for the work shall be located by the Contractor and he shall provide water supply arrangements for supply of water required for the construction and domestic purposes and for fire protection at his cost wherever necessary.

The Contractor shall provide at his cost, all pipe fittings, hydrants, pumps, tanks, purification apparatus and supplies and all other materials and apparatus required and shall construct, operate and maintain complete water supply system. The design, construction, operation and maintenance of all water supply system shall be subject to the approval of the Engineer-in-charge. All mains in the streets shall be covered to a depth not less than 75 cm, to prevent injury by traffic. The Contractor shall be prepared to furnish adequate water for fire protection either by storage tank capacity, pump capacity or both and an adequate supply of pure water for drinking and domestic purposes for each house in his camp site and at the work site. Samples of the domestic water shall be taken at regular intervals at different points of the camp to test and ensure the suitability of water. If the domestic supply and fire protection supply are from different sources there shall be no cross connection and only pure water shall be piped into houses for drinking and domestic purposes.

c)   SEWAGE AND SANITATION

The Contractor’s camp site shall be provided with complete sanitary systems and the Contractor shall make arrangements for the protection of health and sanitation of his camp on a scale which should not be less than that contemplated in the Contract Labour (Regulation and Abolition) Act, 1970 and such other applicable status and rules from time to time. For the Contractor’s camp or camps the Contractor shall furnish and install necessary sanitary arrangements and all other materials required therefore and shall construct, operate and maintain complete sanitary system which shall serve every community building for the labour within the camp site at his cost.

Design, construction, operation and maintenance of the sanitary systems shall be subject to the approval of the Engineer-in-charge. Disposal of sewage shall conform to the laws and regulations of the concerned departments of the Government of Kerala. All garbage and refuse shall be collected regularly at such intervals as approved by the Engineer-in-charge and shall be disposed off by burial, incineration or other satisfactory means.

d)  CAMP REGULATIONS

Contractor shall be responsible for maintaining good order in his camp and the work and shall employ such officers, watchmen or persons as may be required for the purpose. Unauthorized persons may be excluded from the camp and from the work. If in the opinion of the Engineer-in-charge any employ or agent of the Contractor misbehaves or obstructs the proper execution of the work or otherwise makes himself undesirable, the Engineer-in-charge may ask the Contractor to remove such employees or agent from his camp at once and the Contractor shall promptly carry out such orders, if necessary, with the help of law enforcement officers.

e)   REMOVAL OF CAMPS

After completion of the work covered by these specifications and before final payment is made under the contract, the Contractor shall remove from any camp site located on lands owned or controlled by the Corporation in the vicinity or the work all buildings and constructions above the ground surface except buildings which form part of the work/ and those not owned by the Contractor, shall neatly fill with earth, all cellars, basements and other excavated areas, and shall leave the site in a clear and sightly condition. Should the Contractor refuse or fail to remove the buildings or other constructions as herein provided, within a period of 90 days after completion of the work covered by these specifications, the building and other improvements shall be removed by the Corporation and in such event the cost of such removal will be charged to the Contractor. However, in special cases with the written permission of the Engineer-in-charge buildings and other constructions may be abandoned and need not be removed. Such buildings and other constructions shall then become the property of the Corporation and the Contractor shall have no claim whatsoever over it.

D.   076 	TITLES OF CLAUSES

The titles of clauses do not form part of the same and shall not affect their legal construction.

D.  077 	 JURISDICTION

The contract shall be governed by the Laws of India and Kerala for the time being in force and be subjected to the jurisdiction of the Courts competence in Thiruvananthapuram, Kerala.

D.  078		NO ADDITIONAL COMPENSATION FOR OPERATION NOT

MENTIONED IN THE SPECIFICATIONS

While describing the mode of measurement and payment, the technical specifications have elaborated many operations required for completing the work. The description of carrying out each item does not in any way prevent the Contractor from performing all other operations not described but required for completing the work as per  specifications and the Contractor is entitled to no additional compensation.

D. 079 	NO CLAIM FOR DELAYS DUE TO DISPUTE ETC

No claim for interest or damages will be entertained by the Corporation with respect to any money or balance which may be lying with the Corporation owing  to any dispute, difference or misunderstanding between the Engineer on the one hand and the Contractor on the other hand or with respect to any delay on the part of the Corporation in making periodical or final payment or any respect whatsoever, and the Corporation shall not be liable for any interest or damages or loss to the Contractor.

D. 080		MISUSE OF MATERIALS

All materials arranged for bonafide use on works including auxiliary works should not be misused in any manner. If any misuse or waste through negligence by the Contractor comes to light he is liable to pay penalty as may be fixed by the Engineer-in-charge.

D. 081     	INTERFERENCE WITH OTHER WORKS AND SAFETY OF THE  PUBLIC

All access to work sites shall be provided by the Contractor at his own expense. During the period of time covered by this contract the Corporation and others may be engaged in other works in the vicinity of the work covered by these specifications. The Contractor shall arrange and prosecute the work under these specifications so as not to interfere with other works or with existing improvements. The Contractor shall provide, erect and maintain all necessary barricades, suitable and sufficient red lights, danger signals and signs and shall take all necessary precautions for the protection of the work and safety of the public. All barricades and obstructions shall be illuminated at night and all lights shall be kept lit from sunset to sunrise.

D. 082		 ARBITRATION

No arbitration of any disputes on contracts will be allowed under any circumstances. In case of disputes between the Contractor and the Corporation, the Corporation / the Agreement Authority will give the final decision. If the Contractor is not satisfied with the decision, he may take up the specific dispute to the appropriate Court of Law for a ruling and this is not an arbitration clause.

D. 083  	CORPORATION’S RIGHT TO SPLIT UP THE WORK

Corporation reserves the right to split the work and award a portion of the work to any Contractor instead of awarding the entire work to one Contractor. Contractors shall carry out at the agreed rates such portion or portions of the work as may finally be allotted to them by the Corporation.

D. 084		APPOINTMENT OF NOMINEE

If the Contractor is an individual or a proprietary concern and the individual or the proprietor dies, and if the Contractor is a partnership concern and one of the partners dies, then all sums payable under this contract will be paid to the nominees of the individual contractor/ proprietor if there is one or to his/ her legal representative and in the case of partnerships, to the Partnership Firm if the same survives after the death of one partner and in all other cases, in accordance with applicable rules from time to time and the Contractor should fill the ‘Form of Nomination’ at the time of executing the agreement and should sign in the presence of two witnesses.

D.085		ATTESTATION OF CORRECTIONS

The tenderer shall note that it is possible to incorporate corrections in his tender, if found required, before the closing date and time of the tender, the same after getting instructions.

D. 086		PAYMENT OF SOLICITOR’S FEE

Solicitor’s Fee, if any, to be paid to the Law Officers of Government/ Corporation, Advocates etc for scrutinizing or drawing up agreements, will be paid and recovered from the successful tenderer.

D. 087		MATERIALS TO BE FURNISHED BY THE CONTRACTOR

      - The Contractor shall furnish all materials required for carrying out the works. Samples of materials shall be produced as and when required and got approved by the Corporation. Corporation reserves the right to approve the materials based on advice of consultants, as per requirement.

      - Except where otherwise specified, all materials that will become part of the    completed works shall be new and shall conform to the specifications. Where the requirements for any materials are not stated in these specifications the materials shall conform with the appropriate and most recent Indian Standard Specifications or such other specifications as the Agreement Authority may approve.

      - When furnishing of any materials is mentioned in the Schedule of item, in quoting the rate, the cost of furnishing, hauling, storing and handling of such materials shall also be included in the price tendered for.

      - While quoting for work based on the Schedule of items, wherein separate mention has not been made about furnishing etc., the rate shall include the cost of all materials including the cost of hauling, storing, handling etc.

      - Contractor shall make diligent effort to procure the specified materials, but where because of priorities or other causes, materials required by these specifications are not available substitute materials may be used, with prior written approval of the Engineer in charge. and the written approval will state the amount of price adjustments, if any, to be made. The decision of the Engineer in charge as to whether substitution shall be permitted and if so to what extent substitute materials may be used shall be final and conclusive. Where the amount involved or the importance of the substitution warrants an order for variation, the same will be issued; otherwise payments to the Contractor will be adjusted on the basis of prices stated in the written approval.

      - Materials and equipment furnished by the Contractor which will become part of the completed works shall be subject to inspection, examination and test. To allow sufficient time to provide for inspection, examination and testing, the Contractor shall submit to the Engineer in charge at the time of issue, copies in duplicate of all orders, including drawing and other pertinent information covering the materials and equipment to be inspected, examined and tested or shall submit other evidence in the event of such orders and equipment or the waiving of inspection, examination and testing thereof shall in no way relieve the Contractor from the responsibility for furnishing materials and equipments meeting the requirements of these specifications.

      - In the case of materials supplied by the Corporation which do not come under obligatory materials provided in the tender the cost of such materials are due to the Corporation immediately after the materials are handed over to the Contractor. The Contractor may prefer to choose payment for such materials immediately on receipt of materials or choose to allow the value of such materials to be recovered from his bills. In the latter case he will be charged interest at 21% till the cost of materials issued to him is fully recovered.

      - Any material entrusted with the Contractor, by the Corporation, in pursuance of the contract will be treated as an entrustment by the Corporation and will continue to remain Corporation’s property until actually returned or duly accounted for in the work.

D. 088		WEIGHTS OF MATERIALS

The weights of materials, furnishing, installing, handling or placing of which is to be paid for on the basis of weight, will be determined by the Agreement Authority. The weights given in the Schedule of items are approximate, for the purpose of comparing bids only, and the actual weights may vary widely therefrom. Corporation will not provide scales for actually weighing all materials and the weight of each part of item involved will be determined in the most practicable manner by use of the rail road shipping weight, manufacturer’s weight, catalogue weights and computed weights exclusive of weight of plant.

Net weights only will be paid for and the weights of all tares, packing and blocking will be deducted. If the materials are shipped by rail, the car weights will be accepted provided that the actual weights of the materials only will be paid for and not minimum car weights used for assessing freight tariff, weights of motor or ground shines, wedges, lead and other caulking materials, gaskets, welds and welding rods, paint coating materials and joint materials other than bolts, nuts, and washers and similar materials as are required to be placed or applied at the site of construction will not be included in the weights for which payment is to be made.

D. 089		REFERENCE TO SPECIFICATIONS

Reference to specification for the various materials to be furnished by the Contractor shall include in addition to the basic specifications referred to all applicable amendments to the specifications and all emergency alternate specifications which have been promulgated and in effect on the date of submission of tender. Where more than one reference specifications is referred to for a material the material may be furnished in accordance with any one of the reference specifications at the Contractor’s option.

D. 090		APPROVAL OF MATERIALS AND THEIR STORAGE

a.        All materials or articles shall be got approved by the Engineer in charge. Samples shall be furnished for approval when so directed and materials or articles, used without such approval shall meet the risk of subsequent rejection. Such approval shall not absolve the Contractor from his responsibility to use materials and articles as per specifications.

b.     Contractor shall, at his own expense, provide and furnish sheds and yards in such        situations and in such numbers, as in the opinion of the Engineer-in-charge are requisite for carrying on the work under this contract, for the storage of materials arranged by him or handed over to him by the Corporation. The Contractor shall keep in each of such sheds and yards, a sufficient quantity of materials in stock so as not to delay in carrying out the works with due expedition.

D. 091		PROTECTION OF WORK

The Contractor shall maintain all works during progress thereof and shall take all necessary measures to preserve them and to keep them in good condition.

D.092		LIEN TO WITHHOLD ANY PAYMENT DUE TO THE CONTRACTOR

The Corporation shall have a lien on and over all or any money that may become due and payable to the Contractor under these presents and/or the Security and Retention Deposits or amounts under the conditions of contract, in respect of any debt or sum that may become due and payable to the Government and/or the Corporation and also in respect of any Government tax or taxes or other money which may become due and payable to the Government by the Contractor either alone or jointly with another under the provisions of the Government Acts or any other statutory enactment in force in modification or substitution thereof. The Corporation shall at all time be entitled to deduct the said debt or sum or tax due  from the Contractor, from the money and/or securities like Bank Guarantee or deposits which may become payable/ returnable to the Contractor under these presents.

D. 093		CONTRACTOR’S RISK

- Contractor shall take upon himself the whole risk of executing the work and all materials obtained for the purpose of the contract and all work executed shall be at his risk until a certificate of completion of the work has been issued by the Corporation.

- Contractor   shall   at  his  own   cost,  make  good  to  the   satisfaction  of    the

Corporation all damage, loss or injury that may happen to any portion of the work, from whatever cause arising and shall cover up the works complete and undamaged.

D. 094		NO CLAIM FOR DELAY IN OR FAILURE OF ASSISTANCE

No claim for damages will be entertained by the Corporation with respect to delay in or failure to provide any assistance referred to in these specifications.

D. 095		INTERVENTION BY EXTRANEOUS FORCES/ AGENCIES

It shall be understood that the Corporation will not be liable for any loss or damage or compensation for holdups or delay in discharge of departmental obligations caused by intervention of court or extraneous forces beyond the control of the Corporation.

D.096		ROYALTY OR OTHER TAXES, EXCISE DUTY ETC.

Royalty, other taxes, excise duty, if payable by the Contractor, will not be reimbursed to him by the Corporation.

D. 097		TOLL TAX, EXCISE DUTY OR SIMILAR TAXES LEVIED BY GOVERNMENT OR LOCAL BODIES

The Contractor is required to pay toll tax, excise duty and other similar taxes, if any, levied by the Government or local bodies on transport of materials or for any other reason and all such payments shall be considered as a part of the quoted rates and no additional amount will be paid by the Corporation in this regard.

D. 098		STATUTORY PAYMENTS

- Sales tax/ VAT as applicable from time to time will be recovered from the Contractor’s bill.

- Income tax as applicable from time to time will be recovered from the Contractor’s bills.

- Service Tax as applicable as per rules shall be remitted to the concerned department of the Government by the Contractor and it will be the liability of the Contractor.

- Workers Welfare Fund:  One percent of the bill amount or such prescribed percentage will be deducted from the Contractor’s bill and deposited in the Construction Workers Welfare Fund as per the Statutory Orders of Kerala Government.

The rate quoted shall include all statutory payments. Also, it may be noted that other welfare measures ordered by the Government, if any from time to time also shall be the Contractor’s liabilities.

D. 099		EMPLOYEES OF THE CONTRACTOR OTHER THAN LABOUR

Rates quoted by the Contractor shall be inclusive of all costs that he is likely to incur towards payment of wages and other benefits to his employees other than labour also. No price variation will be allowed consequent on change in the wage structure and other benefits to his employees and labour. It is the Contractor’s duty to see that these employees and labour are paid reasonable remuneration and other benefits and that they maintain discipline for the smooth execution of work.

D. 100		USE OF MATERIALS ARRANGED BY THE CORPORATION

Materials arranged by the Corporation for bonafide use on work including auxiliary works should not be misused in any manner. If any misuse or waste through negligence by the Contractor comes to light the Contractor is liable to pay compensation as may be fixed by the Agreement Authority.

D. 101		CONTRACTOR’S LIABILITY NOT RESTRICTED BY SCHEDULE OR SPECIFICATIONS

The entire work described briefly in these specifications is proposed to be paid under various items listed in the Schedule of items. The Contractor shall carry out all works required for each item in the Schedule of items as per latest standards whether the works are detailed in these specifications or not. He shall furnish all labour, materials and plant and equipment and meet the cost of all expendable items and other charges including incidentals and overheads for completing the works given in the Schedule of items, and shall also meet the costs of designs and drawings which he has to make in carrying out the work.

It has been mentioned in these specifications that the rate quoted by the Contractor shall include the cost of work therein or that the particular work shall be carried out at Contractor’s cost. That does not mean that where it is not so specified the work shall be done at Corporation’s cost.

Corporation’s obligation is restricted to those specifically agreed to in these specifications and all other costs are those of the Contractor unless the work ordered to be carried out is determined to be an additional item or extra item by the Agreement Authority.

D.102		ACCOMMODATION

Contractor will have to make his own arrangements for the accommodation of his staff and workers. The Contractor is bound to maintain the sheds put up for accommodation of staff and workers and premises in a hygienic manner and should arrange for such sanitary measures as are required. Cost of providing accommodation and maintaining and dismantling the same will not be paid separately but is presumed to be included in the quoted rate.

D. 103 		RETURNS TO BE FURNISHED BY THE CONTRACTOR

Contractor shall furnish within 5 days after the close of each calendar month on sample forms to be supplied by the Engineer-in-charge, the number of persons on his pay rolls with wage rates and payment details and the log books for working of all machinery and any other information of similar nature which may be required by the Engineer-in-charge.

D. 104		POSSESSION PRIOR TO COMPLETION

Agreement Authority has the right to take possession of or use any completed part of the work. Such possession or use shall not be deemed as an acceptance of any work not completed in accordance with the contract.

D. 105		COSTING

To arrive at the cost of production of main items, to serve as a guide for price fixing for future projects, to provide actual figures of cost or comparison with the estimates and to reveal cost arising from various equipment, methods etc. the Contractor may be required to furnish data on printed forms to be supplied by the Corporation to facilitate cost accounting, which he should furnish without any additional cost. The Chief Engineer or his nominee will have access to the books of the Contractor in order to ensure that the cost accounts and financial accounts are inter locked at suitable points.

D. 106		TIME LIMIT FOR CLAIMS

Any claim raised by the Contractor should have been raised before the Agreement Authority and not before any subordinate officials, within 60 days from the earliest date he could have raised the claim. He is precluded from raising any such claim after the expiry of the above period.

D. 107		COMPLETION CERTIFICATE

On completion of the work the Contractor shall be furnished with a certificate to that effect by the Agreement Authority, but no work shall be considered as complete until the Contractor has removed all scaffolding, surplus material, rubbish etc and cleaned off the dirt from all wood work, doors, windows, walls, floors or other parts of the structure nor until the work shall have been measured by the Engineer-in-charge, whose measurement shall be binding and conclusive, after the delivery of a notice in writing to the Contractor or his agent 48 hours before the time appointed by the Engineer-in-charge for measuring the work.

If the Contractor fails to clear the work site as herein provided, before completion and delivery, he shall forfeit all claims to the surplus materials and the work shall be cleared at the expense of the Contractor.

D. 108		STATUS OF GENERAL CONDITIONS

Wherever these general conditions of contract are contradictory with the conditions inviting tender, specifications, additional general conditions and technical specifications the latter will be deemed to prevail, in so far as the contradictory portion is concerned.

- 109		TECHNICAL BIDS

Technical Bids are to be submitted separately, in specified forms, along with all other documents (Please see clause D.002: Submission of Tenders).

Technical Bid from intending tenderer is aimed at selection of contractors having sufficient financial resources, relevant experience of work backed by competent technical personnel, equipment and other expertise necessary for ensuring that the work if awarded to him/them would be executed in time with requisite standard and quality and in a smooth manner.

Qualification will be on the basis of predetermined criteria and the selection will be done taking into account the Firm's/Contractor's relevant experience in similar works, financial soundness and capability, availability of sufficient technical personnel and capability to mobilize men, materials and machinery as per requirement, and the overall performance on similar jobs already executed.  In the case of partnership firms tendering for this work, previous experience of individual partners in similar works will be considered for qualifying the firm. It is to be noted that the Corporation has not exempted any organization from getting qualified on the basis of the Technical Bid, while submitting tenders. Decision of the Corporation as regards qualification of tenderers on the basis of the Technical Bid shall be final.

All the required information shall be furnished in the Technical Bid failing which the tenderer will not be qualified. EMD, preliminary agreement in stamp paper, affidavit in stamp paper and all required forms, certificates etc form part of the Technical Bid. Technical Bid form consisting of statement showing profile of the tenderer, tender form and accompanying tabular statements shall all be filled up completely.

Technical Bids shall be opened first and evaluated. Price Bids of only those tenderers who are found eligible (qualified) for taking up this work on evaluation of the Technical Bids will be opened and evaluated. It may be noted that it has not been decided by KTDFC to give price preference of any sort to any organization as far as tenders for the work is concerned and that no organization is exempted from qualifying on the basis of the Technical Bid.

D. 110		DECISIONS REVOKED BY THE CORPORATION

Agreement/ Corporation shall have the power to authorize person(s) to enter into agreement with contractors depending upon value of contract and the delegation of powers of the officers of the Corporation. The Agreement Authority/Corporation is normally represented by the Principal Project Consultant and the Principal Project Consultant  is represented by Project Manager,and Asst Engineer . These agencies at site are delegated with certain powers regarding execution, measurement and payment of works. The commitments made by these officers at site and the Principal Project Consultant  are based on interpretation of agreement made by them.

It may sometimes happen that the Corporation does not agree with the views of its/ his subordinate officers or agencies and may have an entirely different view as far as interpretation of a clause in the agreement is concerned. In such cases the Corporation shall have the full right to revoke the decision made by its/ his subordinate officers and direct adjustment in payment based on the final decision of the Corporation as the case may be. Such decision of the Corporation shall be communicated to the Contractor under the title “Decisions revoked by the Corporation” and shall be binding on the Contractor.

- 111	NATURAL CALAMITIES

The machinery, equipments and other valuable materials of the contractors at work site shall be insured by them so that any loss or damages due to the “Act of God” etc. can be taken up by the contractors with insurance companies for getting their claims. The Corporation will not give any financial assistance or responsibility on this account.

- 112	MAINTANANCE OF RECORDS BY THE CONTRACTORS

The contractors are bound to maintain Muster Rolls, Wages Register and Alternative Registers and also to extend all benefits to their workers as per stipulations in the Contract Labour (Regulation and Abolition) Act 1970 and such other Acts applicable from time to time. The contractors are bound to produce the said Registers for verification by the Corporation.

## SECTION - E

SAFETY ENGINEERING AND SAFETY CODE

CONTENTS

Paragraph No.				Title 					Page No

E1. 01	                        General

E1. 02	 	            General Safety Programme

                - E1. 03	   	            Scaffolding and ladders

E1. 04	   		Scaffolding or staging guards

E1. 05	   		Platform gangways and stairways

E1. 06 	  		Protection for opening in floor

E1. 07	   	            Safe access to working places

E1. 08	Excavation and trenching

E1. 09	 		Demolition

E1. 10	 	       	Safety equipment

E1. 11		       	Drowning rescue and first aid

E1. 12  			Hoisting machines and tackles like

Cranes, Cable-ways etc

E1. 13 			Maintenance

E1. 14 			Display of safety provisions

E1. 15 			Inspection by officers

E1. 16                		Safety acts and rules

SECTION - E

SAFETY ENGINEERING AND SAFETY CODE

E1. 01		GENERAL

Accident prevention shall be an essential part of the programme of the Contractor for any work in order to reduce the cost of construction measured in terms of,

a)   Human life sacrificed

    - Temporary and permanent injuries to workers

    - Loss of materials resulting from accidents

    - Loss on account of damages to equipments

    - Cost of workmen’s compensation, insurance etc. and

    - Loss of time due to accidents

The safety programme should be developed to cope up with the particular hazards for each operation. (Including Transporting, handling of all materials for all the Interior and other allied works)

E1.02	 	GENERAL SAFETY PROGRAMME

The following programme when vigorously promoted by the Contractor may be effective in reducing the accident rate on construction.

1. Secure full support of top management.

2. Designate some one in the organization to direct the safety programme. He should be responsible for all safety training and should have authority to inspect all operations to assure that adequate safety  practices are adopted.

3. Public Safety Programme

4. Develop a safety programme for each job.

5. Indoctrinate new employees. Educate the employee regarding the hazards of his work and explain to him how he can reduce the   accidents to himself and to other workers.

6. Make safety practice effective.

7. Promote good house keeping

8. Maintain adequate first aid facilities

9. Seek assistance from Insurance Company, if available.

E1. 03	   	SCAFFOLDING AND LADDERS

Suitable scaffolds should be provided for workmen for all works that cannot safely be done from the ground, or from solid construction, except such short period work as can be done safely from ladders. When a ladder is used, an extra mazdoor shall be engaged for holding the ladder and if the ladder is used for carrying materials as well, extra care should be taken.

E1. 04	   	SCAFFOLDING OR STAGING GUARDS

Scaffolding or staging more than 3.5 meters above the ground or floor, swung or suspended from an overhead support or erected with stationary support shall have a guard rail properly attached, bolted, braced and otherwise secured at least 90cms high above the floor or platform or such scaffolding or staging and extending along the entire length of the outside and ends thereof with only such openings as may be necessary for the delivery of materials.

Such scaffolding or staging shall be so fastened as to prevent it from swaying from the building or structure.

E1. 05	   	PLATFORM GANGWAYS AND STAIRWAYS

Working platforms, gangways and stairways should be so constructed that they do not sag unduly or unequally, and if the height of the platform or gangway or the stairway is more than 3.5 meters above ground level or floor level they should be closely boarded, should have adequate width and should be suitably fenced as described, above.

E1. 06 	   	PROTECTION FOR OPENING IN FLOOR

Every opening in the floor of a building or in a working platform should be provided with suitable means to prevent fall of persons or materials by providing suitable fencing or railing of minimum height 90 cms. In some cases it may be necessary to cover the openings temporarily.

E1. 07	   	SAFE ACCESS TO WORKING PLACES

Safe and easy means of access shall be provided to all working platforms and other working places. Every ladder shall be securely fixed. No portable single ladder shall be over 9 meters in length while width between side rails in rung ladder shall in no case be less than 30cms for ladder up to and including 3 meters in length. For long ladders this width should be increased at least 6mm for each additional 30 cms of length. Uniform step spacing shall not exceed 30cms.

Adequate precautions shall be taken to prevent danger from electrical equipment. No materials on any of the sites of work shall be so stacked or placed as to cause danger or inconvenience to any person or the public. The Contractor shall also provide all necessary fencing and lights to protect the public from accident and shall be bound to bear expenses of defense of every suit, action or other proceedings at law that may be brought by any person for injury sustained owing to neglect of the above precautions and to pay any damages and costs which may be awarded in any such suit, action or proceeding to any such person or which may with the consent of the Contractor be paid to compromise any claim by any such person.

E1. 08          EXCAVATION AND TRENCHING (IF REQUIRED)

All trenches one meter or more deep shall at all times be supplied with at least one ladder for every 30 metre long stretch or fraction thereof. Ladder shall be extended from bottom of the trench to at least 90cm above the surface of the ground. The sides of the trenches which are 1.5 metre or more deep shall be stepped back to give suitable slope securely held by timber bracing so as to avoid the danger of the sides collapsing. The excavated materials shall not be placed within 1.5 meter to the edge of the trench or half of the depth of the trench whichever is more. Cutting shall be done from top to bottom. Under no circumstances undermining or under cutting shall be done.

E1. 09	 	DEMOLITION

Before any demolition of any portion of work is commenced and also during the process of the  work,

- All roads and open areas adjacent to the work site shall either be closed or suitably protected.

- No electric cable or apparatus which is liable to be a source of danger over a cable or apparatus used by the operator shall remain electrically charged.

- All practical steps shall be taken to prevent danger to persons employed from risk of fire or explosion or flooding. No floor, roof or other part of the building shall be so overloaded with debris or materials as to render it unsafe.

E1.10	 	SAFETY EQUIPMENT

All necessary personal safety equipment as considered adequate by the Engineer-in-charge should be kept available for the use of the persons employed on the site and maintained in a condition suitable for immediate use, and the Contractor should also take adequate steps to ensure proper use of equipment by those concerned.

- Workers employed on mixing asphaltic materials, cement and lime mortar shall be provided with protective goggles.

- Those engaged in white washing and mixing or stacking of cement bags or any material which is injurious to the eyes shall be provided with protective goggles.

- Those engaged in welding works shall be provided with welder’s protective eye shields.

- Stone breakers if required shall be provided with protective goggles and protective clothing and seated at sufficiently safe intervals.

- When workers are employed in sewers and manholes, which are in use, the Contractor shall ensure that the manhole covers are opened and ventilated at least for an hour before the workers are allowed to get into the manholes and the manholes so open shall be cordoned off with suitable railing and provided with warning signals or boards to prevent accident to the public.

- The Contractor shall not employ men below the age of 18 years and women on the work of painting with products containing lead in any form. Whenever men above the age of 18 years are employed on the work of lead painting following precautions should be taken.

i)    No paint containing lead or lead products shall be used except in the form of    paste or ready paint.

ii)   Suitable face masks should be supplied for use by the workers when paint is applied in the form of spray or surface having lead paint dry rubbed and scraped.

iii)    Overalls shall be supplied by the Contractor to workmen and adequate facilities shall be provided to enable working painters to wash during cessation of work.

E1.11		DROWNING RESCUE AND FIRST AID

When the work is done near any place where there is risk of drowning all necessary equipments should be provided and kept ready  for use and all necessary steps be taken for prompt rescue of any person in danger and adequate provision should be made for prompt first aid treatment of all injuries likely to be sustained during the course of the work.

E1.12   	HOISTING MACHINES AND TACKLES LIKE CRANES, CABLE WAYS ETC

Use of hoisting machine and tackles including their attachments, anchorage and support shall conform to the following standards or conditions.

i) a. These shall be of good mechanical construction, sound material, adequate strength and free from patent defect and shall be kept in good working order.

b. Every rope used in hoisting or lowering materials or as a means of suspension shall be of durable quality and of adequate strength and free from patent defects.

ii) Crane operators, cable-way operators and operators of all hoisting appliances shall be properly qualified and no person under the age of 21 years should be in charge of any hoisting machine including giving signals to the operators.

iii) In case of every hoisting machine and of every chain ring hook, shackle swivel and pulley block used in hoisting or lowering or as a means of suspension, the safe working load shall  be ascertained by adequate means. Every hoisting machine referred to above shall be plainly marked with the safe working load. In case of a hoisting machine having variable working loads, the safe working load for the condition under which it is applicable shall be clearly indicated. No part of any machine or any gear referred to above in this paragraph shall be loaded beyond the safe working load except for the purpose of testing.

iv) In case of departmental machines, the safe working load shall be notified by the Engineer-in-charge. As regards Contractor’s machines the Contractor shall notify the safe working load of the machine to the Engineer-in-charge whenever he brings any machinery to the site of work and get it verified by the Engineer concerned.

v) Every precaution shall be taken to see that the cable-way skips are visible during the  night.

vi) Cable-way skips shall be firmly attached to the hooks.

vii) Traveling and hoisting ropes of cable-way shall be of good quality and shall not break during operation of cable way.

viii) Limit switches showing the limits of travel of cable ways shall function properly at all times and shall be easily visible from the operator’s seat.

ix) Rope guides shall be so spaced to prevent any accident due to slippage of carriage from the ropes.

x) Suitable signal men and telephone operators shall be posted on duty whenever cable-ways or other hoists are operated.

xi) Cable ways and ropes shall be inspected frequently to ensure safety of the people and the materials on work site and nearby.

E1. 13   	MAINTENANCE

All scaffolds, ladders and other safety devices mentioned or described herein shall be maintained in safe condition and no scaffold, ladder, or equipment shall be altered or removed while it is in use. Adequate washing facilities shall be provided at or near places of work.

E1. 14 		DISPLAY OF SAFETY PROVISIONS

The safety provisions shall be brought to the notice of all concerned by display on a notice board at a prominent place at the work spot. The persons responsible for compliance of the safety code shall be named therein by the Contractor.

E1. 15 		INSPECTION BY OFFICERS

To ensure effective enforcement of the rules and regulations in respect of safety precautions, the arrangements made by the Contractor shall be open to inspection by the Labour Officer, Engineer-in-charge or their representatives or such other statutory authorities.

E1. 16   	SAFETY ACTS AND RULES

Not withstanding the above clauses there is nothing in these to exempt the Contractor to exclude the operations of any other Act or rule in force or made applicable from time to time in the Republic of India. No additional compensation will be paid to the Contractor for any work carried out for observing the Safety Engineering Code or such other safety regulations. The rate quoted by the Contractor shall include these incidental costs. It shall be the absolute duty of the Contractor ensure that the persons employed by of under him are doing their work with proper safety measures as per Rules/Act in force and all required safety equipments shall be provided by the Contractor to ensure that the persons employed by or under him are not under the influence of alcohol or drugs at the time of work.

#### SECTION - F

SAFEGUARDS FOR ENVIRONMENTAL PROTECTION

Paragraph No.	Title                                        Page No.

F1. 01	Labourers

F1. 02	Contractor’s Colony

F1. 03	Inspection by Officers

F1. 04	Acts and Rules

##### SECTION - F

SAFEGUARDS FOR ENVIRONMENTAL PROTECTION

F1. 01   	LABOURERS

Labourers and other personnels of the Contractors are not permitted to stay at the site. Workers and other personnel engaged on the work brought to site should be given proper identity cards by the Contractor. Changes in the number of such personnel shall be brought to the notice of the Engineer-in-charge then and there.

F1. 02   	CONTRACTOR’S COLONY

The work area should be suitably fenced by the Contractor. The installation system including the source of supply and conveyance to the work site shall be arranged by the Contractor without causing any kind of damages or destruction to the flora and fauna in the area. The Contractor should get the approval of the Engineer-in-charge for his preliminary and enabling woks, before any work is started on this contract. Drainage and sanitary arrangements for the work site if required, it shall be subject to the approval of the Engineer-in-charge.

The Contractor shall provide strong fire protection measures for his office and work area to the satisfaction of the Engineer-in-charge.

F1. 03   	INSPECTION BY OFFICERS

To ensure effective enforcement of the rules and regulations to environmental safeguards, the arrangements made by the Contractor shall be open to inspection by the Engineer-in-charge or any other person entrusted by competent authority in this regard. The cost, if any, for enforcing the environmental safeguards must be borne by the Contractor, and shall be included in the quoted rate.

F1. 04  	ACTS AND RULES

# Not withstanding the above clauses there is nothing in those to exempt the Contractor to exclude the operations of any Act or rules made from time to time in the Republic of India. The Contractor shall bear all expenses for enforcing the environmental safe guards till the completion of the contract.